Claude Code / Claude Cowork Playbook   •   Eight-Quarter Confidence Scoring v2.1.1

CLAUDE CODE / CLAUDE COWORK

IMPLEMENTATION PLAYBOOK

Eight-Quarter Management Guidance

Confidence Scoring v2.0

Stack-agnostic implementation instructions for Claude Cowork (with Python and JavaScript paths)

| Field | Value |
| --- | --- |
| Companion PRD | Eight-Quarter Confidence Scoring PRD v2.0 |
| Target Codebase | Local stock research dashboard (HTML/JS frontend; Python or JS backend — discovered in Pass 1) |
| Primary Language | To be determined in Pass 1. Python path and JavaScript path are both specified. |
| Execution Model | 8-pass refinement loop (Pass 1 → Pass 8) |
| Estimated Effort | 8–14 hours of focused Cowork session time |
| Branch Strategy | feature/v2-confidence-pass-{N} per pass; merge to v2-confidence after each gate |
| Acceptance Owner | Rahul (technical) + Megha (semantic) |
| Document Version | v2.1.1 (revised for Claude Cowork; PRD coverage audit applied) |
| Date | 2026-05-14 |

# Table of Contents

Right-click and select “Update Field” in Word to populate.

TOC

# 0. How to Use This Playbook

This document is the operating manual for a Claude Cowork session (or Claude Code session) that will implement the v2.0 confidence-scoring refinement in Rahul's dashboard codebase. Load it as the working brief at the start of the session, alongside the companion PRD.

## 0.1 What is Different in v2.1

This revision (v2.1) of the implementation playbook fixes scope and correctness issues found while reviewing the v1.0 playbook against the v2.0 PRD. Specifically:

- Language-agnostic. The PRD says the implementation surface is a local HTML/JS dashboard. The v1.0 playbook assumed a Python backend without checking. v2.1 requires Pass 1 to confirm the actual stack first, and provides parallel reference implementations for both Python and JavaScript.

- Dashboard contract preserved. v1.0 silently renamed PRD-mandated JSON field names (e.g. delivery_verdict → verdict) and dropped count fields the dashboard reads. v2.1 enforces an output-shape contract that matches PRD Section 10.2 / 10.3 / 10.4 exactly.

- Direction-of-favorable fixed. v1.0 applied the tolerance band symmetrically for all categories. For revenue/EPS/margin/FCF, above-range is favorable; for capex/opex/tax-rate, below-range is favorable. v2.1 makes this explicit per category.

- Recency weighting default aligned with PRD. v1.0 defaulted use_recency_weighting=True; PRD §11.1 specifies default false. v2.1 matches the PRD.

- Pair-ID format normalized to the PRD example (Q1_TO_Q2) — not the double-underscore form.

- Open-ended guidance (e.g. "at least $10B") now has explicit handling in the scoring spec, per PRD §9.

- Adapter responsibilities are spelled out so the dashboard JSON consumer keeps working through cutover.

Patch-level changes in v2.1.1 (full PRD coverage audit against the v2.0 PRD). These are corrections to v2.1, not new functionality:

- Tolerance band honored in discrete scoring. PRD §6.1.1 and Glossary §4 define in-line as "within the guided range, or within the tolerance band around a point estimate." v2.1's discrete_verdict ignored the tolerance band on point estimates, which made the discrete and continuous scores disagree on point-estimate cases just below the point. Fixed in both Python and TypeScript reference implementations.

- Test expected-values corrected. Pass 3 cases S3, S6, S12, and S16 had expected continuous-score numbers that did not match the PRD §6.1.2 formula (the formula uses midpoint as the denominator; earlier expected values appeared to use various other denominators). Recomputed end-to-end: S3 ≈ 0.71, S6 = 0.90, S12 = 0.60, S16 = 0.70 with the arithmetic shown inline.

- Three missing edge-case flags wired into the pipeline. v2.1 defined PRE_ANNOUNCEMENT_USED, REVISED_GUIDANCE_DETECTED, and FISCAL_CALENDAR_CHANGE as DataQualityFlag values but never set them anywhere — test T13 in particular would have failed. v2.1.1 adds carrier fields on QuarterRecord (actuals_source_kind, fiscal_calendar_changed) for the adapter to populate, and emits each flag in the pipeline based on the carried signal. Revised guidance is detected via a non-empty ClaimRecord.revisions list.

- Forbidden-copy anti-grep extended to cover the rest of PRD §13 (100% confidence, Latest guidance delivered/missed, 8 verified quarters, Based on 10 quarters), not only the 10 quarters family.

- PRD §10.2 flat-field claim schema honored on output. v2.1 modeled the guidance bounds as a nested GuidanceRange object on ClaimRecord, which gave clean validation but emitted claim.guidance.low instead of the flat claim.guidance_low / guidance_high / guidance_midpoint / guidance_unit fields PRD §10.2 documents. The adapter's result_to_dashboard_json now flattens these on the way out so the dashboard reads exactly the PRD shape.

## 0.2 Reading Order

- Read Sections 0 through 3 in full before touching any file.

- Read the relevant Pass section (4 through 11) immediately before executing that pass.

- Treat Appendix A as authoritative for file skeletons; do not invent alternative module layouts.

- Treat Appendix B as the canonical test fixture format.

- Appendix G is the Cowork bootstrap prompt — paste it into Cowork to start the session.

## 0.3 The 8-Pass Refinement Loop

Implementation proceeds in 8 sequential passes. Each pass has a single primary goal, a definition of done, and a pass gate that must be cleared before advancing. Do not interleave passes.

| Pass | Primary Goal | Gate |
| --- | --- | --- |
| 1 | Repository discovery, language detection, and inventory | docs/v2-discovery.md is committed; the primary implementation language is confirmed; every artifact listed in Section 4.5 is present. |
| 2 | Schemas & type definitions in the chosen language | Schema file imports cleanly; type checker (mypy --strict / tsc --strict) is green. |
| 3 | Core claim-level scoring math (with directional favorability) | test_scoring is green; all functions in scoring module have 100% line coverage. |
| 4 | Pair-level weighting & scoring | test_pair is green; weighting matches the table in PRD §6.2; pair-level count fields populated per PRD §10.3. |
| 5 | Aggregation (MCS, SE, CI, label) | test_aggregation is green; numerical agreement with PRD Appendix A worked example to 4 decimal places. |
| 6 | Trend & sandbagging diagnostics | test_trend and test_sandbag green; division-by-zero guards verified. |
| 7 | Pipeline orchestration & data-quality flags | compute_confidence top-level handles every edge case in PRD §9 without raising. |
| 8 | Full test suite, integration, & docs (dashboard verified end-to-end) | All 15 PRD QA tests + property tests pass; coverage ≥ 90%; dashboard renders the new card with no breaking JSON-contract changes. |

★ KEY POINT Each pass ends with a git commit whose message starts with pass-N: and lists the artifacts produced. If a pass is interrupted, the next session can pick up from the last committed state.

## 0.4 Stop-and-Surface Triggers

Claude Cowork must stop and surface to the human reviewer — not guess — in any of the following situations:

- Pass 1 reveals the primary implementation language differs from what the user expected, or there is no clear backend at all.

- The codebase contains a confidence-scoring module structurally different from what Section 3 anticipates.

- The existing data model uses field names or types that conflict with the schemas in Section 5.

- Any existing test would need to be deleted (vs. updated) to make the new code pass.

- Any file outside the new confidence/ source folder and its test folder would need to be modified for integration, beyond the single adapter shim authorized in Pass 8.

- Removing or renaming a JSON field the dashboard currently reads — this is always a stop-and-surface, never a silent change.

- The PRD wording in the UI layer would need to change beyond what PRD §13 authorizes.

# 1. Mission and Scope

## 1.1 One-Paragraph Mission

Implement the v2.0 confidence-scoring module specified in the companion PRD as a new package under the existing dashboard codebase, replacing the existing confidence logic. The new module must correctly handle the n-quarter / (n−1)-pair invariant, magnitude-aware claim scoring with direction-of-favorable by category, claim weighting by materiality, withdrawn guidance, statistical uncertainty (SE and 95% CI), sandbagging detection, and the full set of edge cases enumerated in PRD §9. The module must integrate into the existing pipeline behind a stable public API, expose the JSON contract specified in PRD §10, and be exercised by a test suite that maps 1:1 to the PRD's QA test cases T1 through T15.

## 1.2 In-Scope vs Out-of-Scope

| In Scope | Out of Scope |
| --- | --- |
| New confidence/ source package (Python or JS — language confirmed in Pass 1) | Modifying valuation, options, or technical-analysis modules |
| New confidence/ test suite | Adding new dependencies beyond those listed in §2.2 |
| Replacing all hardcoded 10 / 8 / 7 quarter constants | Refactoring the broader HTML/JS dashboard layer beyond reading the new fields |
| Schemas (Pydantic v2 / TypeScript) for claim, pair, confidence | Building a sector-calibration system (deferred to v3) |
| compute_confidence() top-level entry point (PRD §11.1 contract) | Cross-company benchmarking (deferred to v3) |
| Backward-compat shim and field aliases for one release cycle | Database/storage layer changes |
| docs/v2-methodology.md analyst-readable doc | Authentication, deployment, or DevOps changes |
| Dashboard JSON contract: new fields only, no renames, no removals | Changing PRD-approved UI copy (see PRD §13) |

# 2. Operating Principles for Claude Cowork

## 2.1 Code Behavior Rules

- Discovery before code. No file is created or modified before Pass 1 completes.

- Read before write. Every file Cowork modifies must first be read in full; the reasoning for the change is quoted in the commit message or a code comment.

- Tests-first within each pass. Each pass writes its test fixtures and test signatures before the implementation, then makes them pass.

- Branch per pass. Each pass is a separate git branch named feature/v2-confidence-pass-N, merged into a v2-confidence integration branch after its gate clears.

- Run gates after every edit. Test runner and linter after every meaningful save; strict type checker at the end of each pass.

- No silent type coercion. Pydantic v2 models use strict=True; TypeScript uses "strict": true.

- Output contract is sacred. The JSON shape consumed by dashboard/ may gain fields but never lose them or have them renamed without an explicit ADR.

- Surface ambiguity. If a spec in this playbook conflicts with the PRD, surface and ask. The PRD is the semantic authority; this playbook is the implementation guide.

## 2.2 Allowed Dependencies

Use only these libraries. Do not introduce others without explicit human approval.

### Python path

| Library | Min Version | Purpose |
| --- | --- | --- |
| pydantic | 2.5 | Schemas, validation, serialization |
| numpy | 1.26 | Standard deviation, square root (only — and only if already present in the repo) |
| pytest | 8.0 | Test runner |
| pytest-cov | 5.0 | Coverage reporting |
| hypothesis | 6.100 | Property-based testing |
| ruff | 0.4 | Linting + formatting |
| mypy | 1.10 | Static type checking |

**Why numpy and not statistics:** either works. Use numpy only if it is already imported elsewhere in the repo. If not, use `statistics.stdev` and `math.sqrt` and note the substitution in the discovery report.

### JavaScript path

| Library | Min Version | Purpose |
| --- | --- | --- |
| zod | 3.23 | Runtime schemas + TypeScript inference |
| vitest | 1.6 | Test runner (or jest if already in repo) |
| fast-check | 3.19 | Property-based testing |
| eslint + @typescript-eslint | 8.0 | Linting |
| typescript | 5.4 | Static type checking |

**Why zod and not plain TypeScript interfaces:** the dashboard consumes JSON. We need runtime validation at the package boundary, not just compile-time types. If the repo already standardizes on a different validator (yup, valibot, io-ts), use that and document the substitution.

## 2.3 Style & Type Conventions (Python)

- Python 3.11+ syntax; use match statements and exception groups where natural.

- Full type annotations on every public function and method.

- Use Pydantic v2 BaseModel for all data records; do not mix in dataclasses.

- StrEnum subclasses for fixed-vocabulary fields (status, verdict, category).

- Docstrings: Google style, with an Invariants section listing what the function guarantees.

- No mutable default arguments. Ever.

- ruff format and ruff check --fix run before every commit.

## 2.4 Style & Type Conventions (JavaScript)

- TypeScript with "strict": true; no implicit any.

- ES modules; no CommonJS in new code.

- Zod schemas as the source of truth; types derived via z.infer.

- Pure functions for scoring math; no class instances on the hot path.

- Use number | null for missing values, never undefined, because the JSON contract requires explicit nulls.

- ESLint + Prettier before every commit.

# 3. Repository Assumptions

This playbook is written assuming a conventional layout. The discovery pass will confirm or contradict each assumption. Where the actual repo diverges, document the divergence in the discovery report; do not silently adapt.

## 3.1 Assumed Layout

<repo_root>/

├── src/                   # Python source (or top-level packages) OR

├── ts/ or app/            # TypeScript source (if JS path)

│   └── <existing_modules>

├── tests/                 # Existing test suite

├── data/                  # Quarterly data, transcripts, filings (JSON or CSV)

├── dashboard/             # HTML + JS dashboard files (always present)

├── scripts/               # Pipeline orchestration entry points

├── pyproject.toml         # Python path

├── package.json           # JS path (likely also present even on Python repos for dashboard deps)

└── README.md

## 3.2 Existing Confidence Logic (Hypothesis)

Pass 1 must verify, but the going-in hypothesis is:

- There is a module (likely scoring.py, confidence.py, analysis.py, or scoring.js / confidence.ts) that contains the current confidence-scoring logic.

- There may be hardcoded constants like NUM_QUARTERS = 10 or VERIFIED_PAIRS = 10 somewhere.

- Quarterly records are likely persisted as JSON under data/ or rebuilt from raw transcripts on each run.

- The dashboard reads computed JSON outputs (the Confidence Object from PRD §10.4).

## 3.3 Things That Must Not Move

To keep this refinement bounded to the confidence layer:

- Existing module names and import paths for non-confidence modules stay unchanged.

- The dashboard's input JSON contract stays compatible: we add fields, never remove or rename.

- Existing data files under data/ are not deleted or renamed.

- Configuration files (pyproject.toml, package.json, ruff.toml, mypy.ini, tsconfig.json) are extended, never rewritten.

⚠ WARNING If Pass 1 reveals that the dashboard reads JSON field names that conflict with PRD §10 (e.g. the dashboard reads verdict and the PRD uses delivery_verdict), the adapter in Pass 8 is responsible for emitting both names during the deprecation window. Surface this and confirm before writing any schema code in Pass 2.

# PASS 1 • Repository Discovery & Inventory

## 4.1 Goal

Produce a single document, `docs/v2-discovery.md`, that catalogs everything Cowork needs to know about the existing codebase to implement v2.0 cleanly. No source files are modified in this pass.

## 4.2 Discovery Commands

Run these commands and save the raw outputs as appendices in the discovery doc:

# 0. Language detection (NEW in v2.1 — gates which path we follow)

ls -la pyproject.toml setup.py requirements.txt package.json tsconfig.json 2>/dev/null

find . -name "*.py" -not -path "*/.*" -not -path "*/venv/*" \

-not -path "*/node_modules/*" | wc -l

find . -name "*.ts" -o -name "*.tsx" -o -name "*.js" -o -name "*.mjs" \

-not -path "*/.*" -not -path "*/node_modules/*" | wc -l

# 1. Project shape

find . -name "*.py" -o -name "*.ts" -o -name "*.js" \

-not -path "*/.*" -not -path "*/venv/*" -not -path "*/node_modules/*" \

| head -200

# 2. Confidence-related code (search both languages)

grep -rn "confidence" --include="*.py" --include="*.ts" --include="*.js" -l

grep -rn "MCS\|management.credibility\|credibility.score" \

--include="*.py" --include="*.ts" --include="*.js"

grep -rn "guidance" --include="*.py" --include="*.ts" --include="*.js" -l

# 3. Hardcoded quarter assumptions (the bug we're hunting)

grep -rn "10.quarters\|ten_quarters\|TEN_QUARTERS" \

--include="*.py" --include="*.js" --include="*.ts" --include="*.html"

grep -rn "NUM_QUARTERS\|N_QUARTERS\|TOTAL_QUARTERS" \

--include="*.py" --include="*.ts" --include="*.js"

grep -rn "expected_quarters\|verified_quarters\|confidence_denominator" \

--include="*.py" --include="*.js" --include="*.ts"

grep -rn "= 8\|= 7\|= 10" --include="*.py" --include="*.ts" --include="*.js" \

| grep -i "quarter\|pair\|confidence"

# 4. Existing data model

grep -rn "class.*Quarter\|class.*Claim\|class.*Pair\|class.*Confidence" \

--include="*.py" --include="*.ts"

grep -rn "BaseModel\|@dataclass\|TypedDict\|interface\|z\.object" \

--include="*.py" --include="*.ts"

# 5. Pipeline entry points

grep -rn "def compute_\|def calculate_\|def score_\|def analyze_" \

--include="*.py"

grep -rn "function compute\|function calculate\|function score\|export.*compute" \

--include="*.ts" --include="*.js"

# 6. Existing tests touching confidence

find tests test __tests__ -name "*.py" -o -name "*.ts" -o -name "*.js" 2>/dev/null \

| xargs grep -l "confidence\|guidance\|MCS" 2>/dev/null

# 7. Dashboard JSON contract (CRITICAL)

grep -rn "confidence_level\|delivery_verdict\|mcs_pct\|pair_score" \

dashboard/ 2>/dev/null

grep -rn "JSON.parse\|fetch(.*confidence\|require.*confidence" \

dashboard/ 2>/dev/null

# 8. Configuration

cat pyproject.toml 2>/dev/null

cat package.json 2>/dev/null

cat tsconfig.json 2>/dev/null

cat ruff.toml 2>/dev/null

cat mypy.ini 2>/dev/null || grep -A 5 "\[tool.mypy\]" pyproject.toml

## 4.3 Trace the Current Confidence Calculation

Find every file that touches the confidence calculation, then walk the path from raw inputs to the final emitted JSON. Record:

- Entry point: the function or script the dashboard pipeline calls.

- Data flow: input file → parsed model → scoring function(s) → output file.

- Constants: every literal that participates in the score (counts, thresholds, weights, percentages).

- UI bindings: every JSON field the dashboard consumes from the confidence output — the most critical inventory item.

## 4.4 The Bug Hunt

The PRD identifies a likely "10 quarters" assumption somewhere. Find it. Document where. Suspect locations:

- Top-of-module constants in the confidence module.

- Hardcoded slice operations like quarters[-10:] or len(...) == 10 checks (Python) / quarters.slice(-10) or quarters.length === 10 (JS).

- Division by literal counts: total / 10, total / 8.

- Loop ranges: range(10), range(1, 9), for (let i = 0; i < 10; i++).

- Test fixtures that bake in the wrong count.

- JSON config files (config.json, settings.yaml) carrying the count as data.

- Dashboard HTML/JS reading a count from somewhere and rendering it.

NOTE **If you find no 10** — that's still a finding. Document explicitly that no hardcoded 10 was found, then verify whether the bug is instead a wrong denominator or a wrong slicing. The PRD's observation is empirical; if the symptom exists but the cause isn't a literal 10, find the actual cause.

## 4.5 Discovery Report Contents

`docs/v2-discovery.md` must contain the following sections, in order:

- Primary language decision with evidence (counts of .py vs .ts/.js source files in the confidence path; which one the dashboard pipeline entry point is written in). One clear sentence: 'Confidence logic lives in <Python | JavaScript>.'

- Project layout (output of step 1 of §4.2).

- Inventory of confidence-related files (one row per file, with summary).

- Existing data model diagram (class/interface names, relationships, persistence format).

- Current scoring algorithm in plain English (≤ 10 bullet points).

- List of hardcoded quarter / pair constants found, with file and line number.

- **Dashboard JSON contract: every field currently consumed by dashboard/, with the file:line that reads it. This drives the field-alias decisions in Pass 8.**

- Existing test inventory for confidence logic.

- Integration points: the exact functions the new compute_confidence() must replace or wrap.

- Dependency snapshot (pinned versions of pydantic, numpy, pytest, or their JS equivalents).

- Open questions or ambiguities to surface before Pass 2 starts.

★ KEY POINT Pass 1 Gate: docs/v2-discovery.md is committed on a feature branch. Every required section is present. The primary implementation language is declared in one sentence. At least one concrete cause for the v1.0 bug is identified and documented with a file:line citation. The full list of dashboard-consumed JSON fields is in the report.

# PASS 2 • Schemas & Type Definitions

## 5.1 Goal

Create the full schema set in the chosen language. No business logic yet — only data definitions, validators, and helpers that belong on the models themselves.

## 5.2 Schema Inventory

| Type | Kind | Purpose |
| --- | --- | --- |
| ClaimCategory | Enum | Revenue, EPS, gross margin, etc. (12 values, see PRD §6.2) |
| ClaimDirection | Enum (NEW in v2.1) | UP_IS_GOOD (revenue, EPS, margins, FCF, milestones) ¦ DOWN_IS_GOOD (capex, opex, tax-rate) |
| DeliveryVerdict | Enum | delivered │ partial │ missed │ withdrawn │ pending |
| PairStatus | Enum | closed │ pending │ insufficient |
| DataQualityFlag | Enum | missing_transcript │ missing_actuals │ insufficient_window │ no_guidance_issued │ revised_guidance_detected │ pre_announcement_used │ fiscal_calendar_change |
| GuidanceRange | Model | low, high, midpoint, unit; midpoint computed if absent; supports open-ended ("at least X") via high=None |
| ClaimRecord | Model | One forward-looking claim with evidence, actual, verdict, score |
| QuarterRecord | Model | One fiscal quarter: label, transcript_available, actuals_available, claims |
| PairRecord | Model | One guidance-to-actual pair; includes the per-verdict count fields from PRD §10.3 |
| ConfidenceConfig | Model | All tunable thresholds with defaults from PRD |
| ConfidenceResult | Model | Final output object (PRD §10.4) — field names match PRD exactly |

## 5.3 Reference Implementation — Python (`models.py`)

This is the binding contract for the schemas. Names, types, and field semantics are exact; default values match the PRD.

# src/confidence/models.py

from __future__ import annotations

from datetime import datetime, timezone

from enum import StrEnum

from typing import Annotated, Optional

from pydantic import (

BaseModel,

ConfigDict,

Field,

NonNegativeFloat,

NonNegativeInt,

field_validator,

model_validator,

)

SCHEMA_VERSION = "2.0"

class ClaimCategory(StrEnum):

REVENUE = "revenue"

EPS = "eps"

GROSS_MARGIN = "gross_margin"

OPERATING_MARGIN = "operating_margin"

FREE_CASH_FLOW = "free_cash_flow"

SEGMENT_REVENUE = "segment_revenue"

CAPEX = "capex"

OPERATING_EXPENSE = "operating_expense"

TAX_RATE = "tax_rate"

PRODUCT_LAUNCH = "product_launch"

CUSTOMER_MILESTONE = "customer_milestone"

OTHER = "other"

class ClaimDirection(StrEnum):

"""Which side of the guided range is favorable for this metric.

Revenue beat = above range (UP_IS_GOOD).

Capex under-spend = below range (DOWN_IS_GOOD).

Tax rate below guide = below range (DOWN_IS_GOOD).

"""

UP_IS_GOOD = "up_is_good"

DOWN_IS_GOOD = "down_is_good"

# Mapping is authoritative; do not duplicate in scoring.py

DIRECTION_BY_CATEGORY: dict[ClaimCategory, ClaimDirection] = {

ClaimCategory.REVENUE: ClaimDirection.UP_IS_GOOD,

ClaimCategory.EPS: ClaimDirection.UP_IS_GOOD,

ClaimCategory.GROSS_MARGIN: ClaimDirection.UP_IS_GOOD,

ClaimCategory.OPERATING_MARGIN: ClaimDirection.UP_IS_GOOD,

ClaimCategory.FREE_CASH_FLOW: ClaimDirection.UP_IS_GOOD,

ClaimCategory.SEGMENT_REVENUE: ClaimDirection.UP_IS_GOOD,

ClaimCategory.PRODUCT_LAUNCH: ClaimDirection.UP_IS_GOOD,

ClaimCategory.CUSTOMER_MILESTONE: ClaimDirection.UP_IS_GOOD,

ClaimCategory.CAPEX: ClaimDirection.DOWN_IS_GOOD,

ClaimCategory.OPERATING_EXPENSE: ClaimDirection.DOWN_IS_GOOD,

ClaimCategory.TAX_RATE: ClaimDirection.DOWN_IS_GOOD,

ClaimCategory.OTHER: ClaimDirection.UP_IS_GOOD,

}

class DeliveryVerdict(StrEnum):

DELIVERED = "delivered"   # in-range or beat in the favorable direction (capped at 1.00)

PARTIAL = "partial"       # 0%–5% miss in the unfavorable direction

MISSED = "missed"         # > 5% miss in the unfavorable direction

WITHDRAWN = "withdrawn"   # rescinded before target quarter reported

PENDING = "pending"       # target quarter not yet reported

class PairStatus(StrEnum):

CLOSED = "closed"

PENDING = "pending"

INSUFFICIENT = "insufficient"

class DataQualityFlag(StrEnum):

MISSING_TRANSCRIPT = "missing_transcript"

MISSING_ACTUALS = "missing_actuals"

INSUFFICIENT_WINDOW = "insufficient_window"

NO_GUIDANCE_ISSUED = "no_guidance_issued"

REVISED_GUIDANCE_DETECTED = "revised_guidance_detected"

PRE_ANNOUNCEMENT_USED = "pre_announcement_used"

FISCAL_CALENDAR_CHANGE = "fiscal_calendar_change"

class GuidanceRange(BaseModel):

"""Guided range or point estimate.

Open-ended guidance ("at least $10B") is represented as

`high=None` — the scoring code treats it as one-sided.

"""

model_config = ConfigDict(strict=True, extra="forbid")

low: float

high: float | None = None        # None for one-sided open-ended

midpoint: float | None = None

unit: str = ""

@model_validator(mode="after")

def _fill_and_validate(self) -> "GuidanceRange":

if self.high is not None and self.low > self.high:

raise ValueError(f"low ({self.low}) must be <= high ({self.high})")

if self.midpoint is None:

if self.high is None:

# Open-ended: midpoint defaults to the low end for sandbag math

self.midpoint = self.low

else:

self.midpoint = (self.low + self.high) / 2.0

return self

class ClaimRecord(BaseModel):

"""A single measurable forward-looking management claim.

Serialization aliases match PRD §10.2 exactly so the dashboard

JSON consumer sees the field names it expects.

"""

model_config = ConfigDict(

strict=True, extra="forbid", populate_by_name=True,

)

claim_id: str

ticker: str

guidance_quarter: str

target_quarter: str

category: ClaimCategory

weight: NonNegativeFloat

guidance: GuidanceRange

tolerance_pct: NonNegativeFloat = 0.02

evidence_quote: str

evidence_source: str

evidence_speaker: str = ""

actual: float | None = None

actual_source: str = ""

# PRD-mandated field name is "delivery_verdict"; we expose it

# under that name in JSON. The Python attribute is kept short.

verdict: DeliveryVerdict = Field(

default=DeliveryVerdict.PENDING, alias="delivery_verdict",

)

delivery_score_discrete: float | None = None

delivery_score_continuous: float | None = None

signed_beat_pct: float | None = None

revisions: list[dict] = Field(default_factory=list)

withdrawn_reason: str = ""

computed_at: datetime | None = None

@field_validator("delivery_score_discrete", "delivery_score_continuous")

@classmethod

def _bounded(cls, v: float | None) -> float | None:

if v is None:

return v

if not 0.0 <= v <= 1.0:

raise ValueError(f"score must be in [0, 1], got {v}")

return v

class QuarterRecord(BaseModel):

"""One fiscal quarter of data for one ticker.

The actuals_source_kind and fiscal_calendar_changed fields are

populated by the adapter from the legacy data. The pipeline reads

them to emit the matching DataQualityFlag values per PRD §9.

"""

model_config = ConfigDict(strict=True, extra="forbid")

ticker: str

fiscal_label: str

calendar_period_end: datetime | None = None

transcript_available: bool = True

actuals_available: bool = True

forward_claims: list[ClaimRecord] = Field(default_factory=list)

actuals_by_category: dict[str, float] = Field(default_factory=dict)

# PRD §9 — pre-announcement: when the company released numbers

# before the official 10-Q. The adapter sets this; the pipeline

# emits PRE_ANNOUNCEMENT_USED when any quarter uses it.

actuals_source_kind: str = "official"  # "official" | "pre_announcement"

# PRD §9 — fiscal calendar change: if this quarter is the first

# under a new fiscal calendar, the adapter sets this True and

# the pipeline emits FISCAL_CALENDAR_CHANGE.

fiscal_calendar_changed: bool = False

class PairRecord(BaseModel):

"""One guidance-to-actual pair.

Field names match PRD §10.3 exactly. Per-verdict count fields

are populated so the dashboard audit table can render without

additional lookups.

"""

model_config = ConfigDict(strict=True, extra="forbid")

pair_id: str

guidance_quarter: str

target_quarter: str

status: PairStatus

claims: list[ClaimRecord] = Field(default_factory=list)

claim_count: NonNegativeInt = 0

scorable_claim_count: NonNegativeInt = 0

delivered_claims: NonNegativeInt = 0     # PRD §10.3

partial_claims: NonNegativeInt = 0       # PRD §10.3

missed_claims: NonNegativeInt = 0        # PRD §10.3

withdrawn_claims: NonNegativeInt = 0     # PRD §10.3

pair_score: float | None = None

pair_score_continuous: float | None = None

summary: str = ""

@field_validator("pair_score", "pair_score_continuous")

@classmethod

def _bounded_pair(cls, v: float | None) -> float | None:

if v is None:

return v

if not 0.0 <= v <= 1.0:

raise ValueError(f"pair score must be in [0, 1], got {v}")

return v

class ConfidenceConfig(BaseModel):

"""Tunable thresholds; defaults match PRD §11.1 exactly."""

model_config = ConfigDict(strict=True, extra="forbid")

min_closed_pairs_for_label: int = 3

min_claims_per_pair: int = 2

tolerance_pct_default: float = 0.02

recency_window: int = 3

trend_delta: float = 0.05

high_threshold: float = 0.80

medium_threshold: float = 0.60

# PRD §11.1 says default false; v2.1 corrects v1.0's incorrect default

use_recency_weighting: bool = False

sandbag_high_threshold: float = 0.05

sandbag_mild_threshold: float = 0.015

class ConfidenceResult(BaseModel):

"""Dashboard-facing output. Field names match PRD §10.4 exactly."""

model_config = ConfigDict(strict=True, extra="forbid")

schema_version: str = SCHEMA_VERSION

ticker: str

as_of_date: str

quarters_analyzed: NonNegativeInt

closed_pairs_used: NonNegativeInt

pending_pairs_excluded: NonNegativeInt

insufficient_pairs_excluded: NonNegativeInt

mcs: float | None

mcs_pct: float | None

mcs_recency_weighted: float | None = None

mcs_recency_weighted_pct: float | None = None

standard_error: float | None = None

ci95_low_pct: float | None = None

ci95_high_pct: float | None = None

confidence_level: str

label_sensitive: bool = False

recent_trend: str

sandbag_index: float | None = None

sandbag_label: str = ""

method_note: str = ""

pairs: list[PairRecord] = Field(default_factory=list)

data_quality_flags: list[DataQualityFlag] = Field(default_factory=list)

computed_at: datetime = Field(

default_factory=lambda: datetime.now(timezone.utc),

)

## 5.4 Reference Implementation — TypeScript (`models.ts`)

Use this if Pass 1 declares the implementation language to be JavaScript / TypeScript.

// src/confidence/models.ts

import { z } from "zod";

export const SCHEMA_VERSION = "2.0" as const;

export const ClaimCategory = z.enum([

"revenue", "eps", "gross_margin", "operating_margin", "free_cash_flow",

"segment_revenue", "capex", "operating_expense", "tax_rate",

"product_launch", "customer_milestone", "other",

]);

export type ClaimCategory = z.infer<typeof ClaimCategory>;

export const ClaimDirection = z.enum(["up_is_good", "down_is_good"]);

export type ClaimDirection = z.infer<typeof ClaimDirection>;

export const DIRECTION_BY_CATEGORY: Record<ClaimCategory, ClaimDirection> = {

revenue: "up_is_good",

eps: "up_is_good",

gross_margin: "up_is_good",

operating_margin: "up_is_good",

free_cash_flow: "up_is_good",

segment_revenue: "up_is_good",

product_launch: "up_is_good",

customer_milestone: "up_is_good",

capex: "down_is_good",

operating_expense: "down_is_good",

tax_rate: "down_is_good",

other: "up_is_good",

};

export const DeliveryVerdict = z.enum([

"delivered", "partial", "missed", "withdrawn", "pending",

]);

export type DeliveryVerdict = z.infer<typeof DeliveryVerdict>;

export const PairStatus = z.enum(["closed", "pending", "insufficient"]);

export type PairStatus = z.infer<typeof PairStatus>;

export const DataQualityFlag = z.enum([

"missing_transcript", "missing_actuals", "insufficient_window",

"no_guidance_issued", "revised_guidance_detected",

"pre_announcement_used", "fiscal_calendar_change",

]);

export type DataQualityFlag = z.infer<typeof DataQualityFlag>;

export const GuidanceRange = z.object({

low: z.number(),

high: z.number().nullable().default(null),  // null = open-ended

midpoint: z.number().nullable().default(null),

unit: z.string().default(""),

}).superRefine((v, ctx) => {

if (v.high !== null && v.low > v.high) {

ctx.addIssue({ code: z.ZodIssueCode.custom,

message: `low (${v.low}) must be <= high (${v.high})` });

}

}).transform((v) => {

if (v.midpoint === null) {

v.midpoint = v.high === null ? v.low : (v.low + v.high) / 2;

}

return v;

});

export type GuidanceRange = z.infer<typeof GuidanceRange>;

const ScoreBounded = z.number().min(0).max(1).nullable();

export const ClaimRecord = z.object({

claim_id: z.string(),

ticker: z.string(),

guidance_quarter: z.string(),

target_quarter: z.string(),

category: ClaimCategory,

weight: z.number().nonnegative(),

guidance: GuidanceRange,

tolerance_pct: z.number().nonnegative().default(0.02),

evidence_quote: z.string(),

evidence_source: z.string(),

evidence_speaker: z.string().default(""),

actual: z.number().nullable().default(null),

actual_source: z.string().default(""),

// Field name matches PRD §10.2 exactly:

delivery_verdict: DeliveryVerdict.default("pending"),

delivery_score_discrete: ScoreBounded.default(null),

delivery_score_continuous: ScoreBounded.default(null),

signed_beat_pct: z.number().nullable().default(null),

revisions: z.array(z.record(z.string(), z.unknown())).default([]),

withdrawn_reason: z.string().default(""),

computed_at: z.string().datetime().nullable().default(null),

});

export type ClaimRecord = z.infer<typeof ClaimRecord>;

export const QuarterRecord = z.object({

ticker: z.string(),

fiscal_label: z.string(),

calendar_period_end: z.string().datetime().nullable().default(null),

transcript_available: z.boolean().default(true),

actuals_available: z.boolean().default(true),

forward_claims: z.array(ClaimRecord).default([]),

actuals_by_category: z.record(z.string(), z.number()).default({}),

// PRD §9 carriers — set by the adapter. The pipeline aggregates

// these into PRE_ANNOUNCEMENT_USED and FISCAL_CALENDAR_CHANGE flags.

actuals_source_kind: z.enum(["official", "pre_announcement"]).default("official"),

fiscal_calendar_changed: z.boolean().default(false),

});

export type QuarterRecord = z.infer<typeof QuarterRecord>;

export const PairRecord = z.object({

pair_id: z.string(),

guidance_quarter: z.string(),

target_quarter: z.string(),

status: PairStatus,

claims: z.array(ClaimRecord).default([]),

claim_count: z.number().int().nonnegative().default(0),

scorable_claim_count: z.number().int().nonnegative().default(0),

delivered_claims: z.number().int().nonnegative().default(0),

partial_claims: z.number().int().nonnegative().default(0),

missed_claims: z.number().int().nonnegative().default(0),

withdrawn_claims: z.number().int().nonnegative().default(0),

pair_score: ScoreBounded.default(null),

pair_score_continuous: ScoreBounded.default(null),

summary: z.string().default(""),

});

export type PairRecord = z.infer<typeof PairRecord>;

export const ConfidenceConfig = z.object({

minClosedPairsForLabel: z.number().int().default(3),

minClaimsPerPair: z.number().int().default(2),

tolerancePctDefault: z.number().default(0.02),

recencyWindow: z.number().int().default(3),

trendDelta: z.number().default(0.05),

highThreshold: z.number().default(0.80),

mediumThreshold: z.number().default(0.60),

useRecencyWeighting: z.boolean().default(false),  // matches PRD §11.1

sandbagHighThreshold: z.number().default(0.05),

sandbagMildThreshold: z.number().default(0.015),

});

export type ConfidenceConfig = z.infer<typeof ConfidenceConfig>;

export const ConfidenceResult = z.object({

schema_version: z.literal("2.0").default("2.0"),

ticker: z.string(),

as_of_date: z.string(),

quarters_analyzed: z.number().int().nonnegative(),

closed_pairs_used: z.number().int().nonnegative(),

pending_pairs_excluded: z.number().int().nonnegative(),

insufficient_pairs_excluded: z.number().int().nonnegative(),

mcs: z.number().nullable(),

mcs_pct: z.number().nullable(),

mcs_recency_weighted: z.number().nullable().default(null),

mcs_recency_weighted_pct: z.number().nullable().default(null),

standard_error: z.number().nullable().default(null),

ci95_low_pct: z.number().nullable().default(null),

ci95_high_pct: z.number().nullable().default(null),

confidence_level: z.enum(["High", "Medium", "Low", "N/A"]),

label_sensitive: z.boolean().default(false),

recent_trend: z.enum(["Improving", "Stable", "Deteriorating", "Insufficient Data"]),

sandbag_index: z.number().nullable().default(null),

sandbag_label: z.string().default(""),

method_note: z.string().default(""),

pairs: z.array(PairRecord).default([]),

data_quality_flags: z.array(DataQualityFlag).default([]),

computed_at: z.string().datetime(),

});

export type ConfidenceResult = z.infer<typeof ConfidenceResult>;

★ KEY POINT Pass 2 Gate: schema file imports cleanly. Strict type check passes with zero errors. A trivial round-trip test (parse → serialize → parse) succeeds for every model. JSON output for ConfidenceResult uses exactly the field names in PRD §10.4.

# PASS 3 • Core Claim-Level Scoring Math

## 6.1 Goal

Implement the claim-level scoring functions in `src/confidence/scoring.py` (or `scoring.ts`). This is pure math on individual `ClaimRecord` instances. No aggregation here.

## 6.2 Function Inventory

| Function | Contract |
| --- | --- |
| continuous_score(claim) → float ¦ None | Returns score in [0, 1] using the magnitude-aware formula from PRD §6.1.2, respecting direction-of-favorable per category. |
| discrete_verdict(claim) → DeliveryVerdict | Maps actual vs guidance to delivered/partial/missed, respecting direction-of-favorable. |
| discrete_score(verdict) → float ¦ None | Maps verdict to {1.00, 0.50, 0.00, 0.25, None}. |
| signed_beat_pct(claim) → float ¦ None | Computes (actual - midpoint) / ¦midpoint¦. Sign convention is always raw mathematical, not direction-adjusted; the sandbag module flips the sign for DOWN_IS_GOOD metrics. |
| score_claim(claim, config) → ClaimRecord | Pure function: returns a copy of claim with all three score fields populated. Does not mutate the input. |

## 6.3 Reference Implementation — Python (`scoring.py`)

This is the most error-prone module. Implement it exactly as specified:

# src/confidence/scoring.py

from __future__ import annotations

from copy import deepcopy

from confidence.models import (

ClaimDirection,

ClaimRecord,

ConfidenceConfig,

DIRECTION_BY_CATEGORY,

DeliveryVerdict,

)

EPS = 1e-9

def _direction(claim: ClaimRecord) -> ClaimDirection:

return DIRECTION_BY_CATEGORY.get(claim.category, ClaimDirection.UP_IS_GOOD)

def continuous_score(claim: ClaimRecord) -> float | None:

"""Magnitude-aware delivery score in [0, 1].

PRD §6.1.2 with direction-of-favorable correction:

- UP_IS_GOOD:   above range = full credit; below range = shortfall.

- DOWN_IS_GOOD: below range = full credit; above range = overspend.

Open-ended guidance (high=None) is treated as one-sided around `low`.

Returns None if claim is pending; 0.25 if withdrawn.

Invariants:

- return value is None, 0.25, or in [0.0, 1.0]

- never raises for valid input

"""

if claim.actual is None:

return None

if claim.verdict == DeliveryVerdict.WITHDRAWN:

return 0.25

g = claim.guidance

direction = _direction(claim)

a = claim.actual

midpoint = g.midpoint if g.midpoint is not None else g.low

denom = max(abs(midpoint), EPS)

# Tolerance applies only to point guidance (low == high or high is None)

is_point = (g.high is None) or (g.low == g.high)

t_abs = claim.tolerance_pct * denom if is_point else 0.0

if direction == ClaimDirection.UP_IS_GOOD:

effective_low = g.low - t_abs

# For UP_IS_GOOD, beats above high are still full credit

if a >= effective_low:

return 1.0

shortfall_pct = (effective_low - a) / denom

raw = 1.0 - 10.0 * shortfall_pct

return max(0.0, min(1.0, raw))

# DOWN_IS_GOOD: a below the range high is good; above is bad

if g.high is None:

# Open-ended "at most X": treat low as the ceiling

effective_high = g.low + t_abs

else:

effective_high = g.high + t_abs

if a <= effective_high:

return 1.0

overshoot_pct = (a - effective_high) / denom

raw = 1.0 - 10.0 * overshoot_pct

return max(0.0, min(1.0, raw))

def discrete_verdict(claim: ClaimRecord) -> DeliveryVerdict:

"""v1.0-compatible discrete verdict, direction-aware.

Per PRD §6.1.1 and Glossary §4, an actual that falls *within the

tolerance band around a point estimate* is in-line / delivered. The

tolerance band is applied here so the discrete and continuous scores

agree on point-estimate cases.

Buckets:

delivered:  actual is on the favorable side of the range,

or within the tolerance band around a point estimate

partial:    miss is 0-5% beyond the tolerance band (unfavorable)

missed:     miss is > 5% beyond the tolerance band (unfavorable)

withdrawn:  preserved if already set

pending:    actual is None

"""

if claim.actual is None:

return DeliveryVerdict.PENDING

if claim.verdict == DeliveryVerdict.WITHDRAWN:

return DeliveryVerdict.WITHDRAWN

g = claim.guidance

direction = _direction(claim)

a = claim.actual

midpoint = g.midpoint if g.midpoint is not None else g.low

denom = max(abs(midpoint), EPS)

# Tolerance applies only to point guidance (low == high or open-ended).

is_point = (g.high is None) or (g.low == g.high)

t_abs = claim.tolerance_pct * denom if is_point else 0.0

if direction == ClaimDirection.UP_IS_GOOD:

effective_low = g.low - t_abs

if a >= effective_low:

return DeliveryVerdict.DELIVERED

shortfall_pct = (effective_low - a) / denom

if shortfall_pct <= 0.05:

return DeliveryVerdict.PARTIAL

return DeliveryVerdict.MISSED

# DOWN_IS_GOOD

high_bound = g.high if g.high is not None else g.low

effective_high = high_bound + t_abs

if a <= effective_high:

return DeliveryVerdict.DELIVERED

overshoot_pct = (a - effective_high) / denom

if overshoot_pct <= 0.05:

return DeliveryVerdict.PARTIAL

return DeliveryVerdict.MISSED

def discrete_score(verdict: DeliveryVerdict) -> float | None:

"""v1.0-compatible discrete score."""

return {

DeliveryVerdict.DELIVERED: 1.00,

DeliveryVerdict.PARTIAL: 0.50,

DeliveryVerdict.MISSED: 0.00,

DeliveryVerdict.WITHDRAWN: 0.25,

DeliveryVerdict.PENDING: None,

}[verdict]

def signed_beat_pct(claim: ClaimRecord) -> float | None:

"""(actual - midpoint) / |midpoint|. Raw sign, not direction-adjusted.

None when pending. The sandbag module is responsible for flipping

the sign on DOWN_IS_GOOD metrics if it ever needs to combine them

(currently sandbag only inspects revenue and EPS, both UP_IS_GOOD).

"""

if claim.actual is None:

return None

g = claim.guidance

midpoint = g.midpoint if g.midpoint is not None else g.low

denom = max(abs(midpoint), EPS)

return (claim.actual - midpoint) / denom

def score_claim(claim: ClaimRecord, config: ConfidenceConfig) -> ClaimRecord:

"""Pure function: return a scored copy of `claim`. Never mutates input."""

out = deepcopy(claim)

verdict = discrete_verdict(out)

out.verdict = verdict

out.delivery_score_discrete = discrete_score(verdict)

out.delivery_score_continuous = continuous_score(out)

out.signed_beat_pct = signed_beat_pct(out)

return out

## 6.4 Reference Implementation — TypeScript (`scoring.ts`)

// src/confidence/scoring.ts

import {

ClaimRecord, ConfidenceConfig, DIRECTION_BY_CATEGORY,

type DeliveryVerdict,

} from "./models";

const EPS = 1e-9;

function direction(c: ClaimRecord) {

return DIRECTION_BY_CATEGORY[c.category] ?? "up_is_good";

}

export function continuousScore(c: ClaimRecord): number | null {

if (c.actual === null) return null;

if (c.delivery_verdict === "withdrawn") return 0.25;

const g = c.guidance;

const a = c.actual;

const midpoint = g.midpoint ?? g.low;

const denom = Math.max(Math.abs(midpoint), EPS);

const isPoint = g.high === null || g.low === g.high;

const tAbs = isPoint ? c.tolerance_pct * denom : 0;

if (direction(c) === "up_is_good") {

const effectiveLow = g.low - tAbs;

if (a >= effectiveLow) return 1.0;

const shortfallPct = (effectiveLow - a) / denom;

return Math.max(0, Math.min(1, 1 - 10 * shortfallPct));

}

// down_is_good

const high = g.high ?? g.low;

const effectiveHigh = high + tAbs;

if (a <= effectiveHigh) return 1.0;

const overshootPct = (a - effectiveHigh) / denom;

return Math.max(0, Math.min(1, 1 - 10 * overshootPct));

}

export function discreteVerdict(c: ClaimRecord): DeliveryVerdict {

if (c.actual === null) return "pending";

if (c.delivery_verdict === "withdrawn") return "withdrawn";

const g = c.guidance;

const a = c.actual;

const midpoint = g.midpoint ?? g.low;

const denom = Math.max(Math.abs(midpoint), EPS);

// PRD §6.1.1 / Glossary §4: an actual within the tolerance band

// around a point estimate is in-line. Discrete and continuous

// verdicts must agree on this case.

const isPoint = g.high === null || g.low === g.high;

const tAbs = isPoint ? c.tolerance_pct * denom : 0;

if (direction(c) === "up_is_good") {

const effectiveLow = g.low - tAbs;

if (a >= effectiveLow) return "delivered";

const shortfallPct = (effectiveLow - a) / denom;

return shortfallPct <= 0.05 ? "partial" : "missed";

}

const high = g.high ?? g.low;

const effectiveHigh = high + tAbs;

if (a <= effectiveHigh) return "delivered";

const overshootPct = (a - effectiveHigh) / denom;

return overshootPct <= 0.05 ? "partial" : "missed";

}

export function discreteScore(v: DeliveryVerdict): number | null {

return ({

delivered: 1.0, partial: 0.5, missed: 0.0,

withdrawn: 0.25, pending: null,

} as const)[v];

}

export function signedBeatPct(c: ClaimRecord): number | null {

if (c.actual === null) return null;

const g = c.guidance;

const midpoint = g.midpoint ?? g.low;

const denom = Math.max(Math.abs(midpoint), EPS);

return (c.actual - midpoint) / denom;

}

export function scoreClaim(c: ClaimRecord, _cfg: ConfidenceConfig): ClaimRecord {

const out = structuredClone(c);

out.delivery_verdict = discreteVerdict(out);

out.delivery_score_discrete = discreteScore(out.delivery_verdict);

out.delivery_score_continuous = continuousScore(out);

out.signed_beat_pct = signedBeatPct(out);

return out;

}

## 6.5 Test Cases for Pass 3

Write the test file before tweaking the implementation. Required cases:

| # | Scenario | Expected |
| --- | --- | --- |
| S1 | Revenue (UP) guidance [$10B, $11B], actual $11.2B | verdict=delivered, discrete=1.00, continuous=1.00 |
| S2 | Revenue guidance [$10B, $11B], actual $10.5B | verdict=delivered, discrete=1.00, continuous=1.00 |
| S3 | Revenue guidance [$10B, $11B], actual $9.7B | verdict=partial (2.86% shortfall vs $10B floor, midpoint $10.5B), discrete=0.50, continuous≈0.714 (1 − 10·0.02857) |
| S4 | Revenue guidance [$10B, $11B], actual $8.5B | verdict=missed (>5% shortfall), discrete=0.00, continuous=0.00 (clipped) |
| S5 | Point revenue $5.00 (low=high=5.00), actual $5.05 | tolerance 2% ⇒ effective range [$4.90, $5.10]. delivered, discrete=1.00, continuous=1.00 |
| S6 | Point revenue $5.00, actual $4.85 | tolerance 2% ⇒ effective floor $4.90; shortfall=(4.90−4.85)/5.00 = 1%. verdict=partial, discrete=0.50, continuous=0.90 |
| S7 | Withdrawn claim | verdict=withdrawn, discrete=0.25, continuous=0.25 |
| S8 | Pending claim (actual=None) | verdict=pending, all scores=None |
| S9 | Beat by 50% (actual=$15B on $10B–$11B) | discrete=1.00, continuous=1.00 (capped), signed_beat_pct≈+0.43 |
| S10 | Degenerate low=high=0 | EPS guard prevents div-by-zero; score returned |
| S11 *(new)* | Capex (DOWN) guidance $2B–$3B, actual $2.5B | verdict=delivered, discrete=1.00, continuous=1.00 (in-range) |
| S12 *(new)* | Capex guidance $2B–$3B, actual $3.1B | DOWN_IS_GOOD; overshoot=(3.1−3)/midpoint(2.5)=4%. verdict=partial, discrete=0.50, continuous=0.60 |
| S13 *(new)* | Capex guidance $2B–$3B, actual $4B | overshoot=40% → verdict=missed, discrete=0.00, continuous=0.00 |
| S14 *(new)* | Tax rate guidance 21%–22%, actual 20.5% | DOWN_IS_GOOD; below range = good. verdict=delivered, discrete=1.00, continuous=1.00 |
| S15 *(new)* | Open-ended: "at least $10B" (high=None), actual $11B | verdict=delivered, discrete=1.00, continuous=1.00 |
| S16 *(new)* | Open-ended: "at least $10B", actual $9.5B | open-ended is point-like; tolerance 2% ⇒ effective floor $9.80; shortfall=(9.80−9.5)/10=3%. verdict=partial, discrete=0.50, continuous=0.70 |

★ KEY POINT Pass 3 Gate: pytest tests/confidence/test_scoring.py -v (or vitest run scoring) shows green. Coverage on scoring.py / scoring.ts is 100%. Cases S11–S16 (direction-of-favorable and open-ended) must pass — these are the regressions v2.1 fixes from v1.0.

# PASS 4 • Pair-Level Weighting & Scoring

## 7.1 Goal

Implement the category-weight table and the pair construction / scoring functions. Pair scoring is a weighted average of claim scores, with the minimum-claim threshold applied. **Pair-level per-verdict counts (delivered_claims, partial_claims, missed_claims, withdrawn_claims) must be populated** so the dashboard's audit table renders without extra lookups.

## 7.2 weights.py

# src/confidence/weights.py

from __future__ import annotations

from confidence.models import ClaimCategory

DEFAULT_WEIGHTS: dict[ClaimCategory, float] = {

ClaimCategory.REVENUE: 2.00,

ClaimCategory.EPS: 2.00,

ClaimCategory.GROSS_MARGIN: 1.50,

ClaimCategory.OPERATING_MARGIN: 1.50,

ClaimCategory.FREE_CASH_FLOW: 1.25,

ClaimCategory.SEGMENT_REVENUE: 1.00,

ClaimCategory.CAPEX: 0.75,

ClaimCategory.OPERATING_EXPENSE: 0.75,

ClaimCategory.TAX_RATE: 0.50,

ClaimCategory.PRODUCT_LAUNCH: 1.00,

ClaimCategory.CUSTOMER_MILESTONE: 1.00,

ClaimCategory.OTHER: 0.50,

}

def weight_for(category: ClaimCategory) -> float:

return DEFAULT_WEIGHTS.get(category, 0.50)

## 7.3 pair.py

# src/confidence/pair.py

from __future__ import annotations

from collections import Counter

from confidence.models import (

ClaimRecord, ConfidenceConfig, DeliveryVerdict,

PairRecord, PairStatus, QuarterRecord,

)

from confidence.scoring import score_claim

from confidence.weights import weight_for

def _pair_id(guidance_quarter: str, target_quarter: str) -> str:

# Format matches PRD §10.3 example: "Q1_TO_Q2"

g = guidance_quarter.replace(" ", "")

t = target_quarter.replace(" ", "")

return f"{g}_TO_{t}"

def _counts(claims: list[ClaimRecord]) -> dict[DeliveryVerdict, int]:

c: Counter[DeliveryVerdict] = Counter()

for cl in claims:

c[cl.verdict] += 1

return c

def build_pair(

guidance_q: QuarterRecord,

target_q: QuarterRecord | None,

config: ConfidenceConfig,

) -> PairRecord:

"""Construct a PairRecord from a guidance quarter and its target."""

pair_id = _pair_id(

guidance_q.fiscal_label,

target_q.fiscal_label if target_q else "next",

)

# Defensive copy — never mutate the caller's quarter records

claims_in: list[ClaimRecord] = [c.model_copy() for c in guidance_q.forward_claims]

# Pending: no target, or target has no actuals

if target_q is None or not target_q.actuals_available:

for c in claims_in:

c.verdict = DeliveryVerdict.PENDING

c.weight = weight_for(c.category)

return PairRecord(

pair_id=pair_id,

guidance_quarter=guidance_q.fiscal_label,

target_quarter=target_q.fiscal_label if target_q else "next",

status=PairStatus.PENDING,

claims=claims_in,

claim_count=len(claims_in),

scorable_claim_count=0,

summary="Awaiting target quarter actuals.",

)

# Closed: score each claim against its category's actual

scored: list[ClaimRecord] = []

for c in claims_in:

actual = target_q.actuals_by_category.get(c.category.value)

c.actual = actual

c.weight = weight_for(c.category)

scored.append(score_claim(c, config))

scorable = [

s for s in scored

if s.delivery_score_discrete is not None

and s.verdict != DeliveryVerdict.WITHDRAWN

]

averageable = [s for s in scored if s.delivery_score_discrete is not None]

counts = _counts(scored)

base_kwargs = dict(

pair_id=pair_id,

guidance_quarter=guidance_q.fiscal_label,

target_quarter=target_q.fiscal_label,

claims=scored,

claim_count=len(scored),

scorable_claim_count=len(scorable),

delivered_claims=counts.get(DeliveryVerdict.DELIVERED, 0),

partial_claims=counts.get(DeliveryVerdict.PARTIAL, 0),

missed_claims=counts.get(DeliveryVerdict.MISSED, 0),

withdrawn_claims=counts.get(DeliveryVerdict.WITHDRAWN, 0),

)

if len(scorable) < config.min_claims_per_pair:

return PairRecord(

**base_kwargs,

status=PairStatus.INSUFFICIENT,

summary=(

f"Only {len(scorable)} scorable claim(s); "

f"below threshold of {config.min_claims_per_pair}."

),

)

total_weight = sum(s.weight for s in averageable) or 1.0

pair_score = sum(

s.weight * s.delivery_score_discrete for s in averageable

) / total_weight

pair_score_cont = sum(

s.weight * (s.delivery_score_continuous or 0.0) for s in averageable

) / total_weight

return PairRecord(

**base_kwargs,

status=PairStatus.CLOSED,

pair_score=round(pair_score, 6),

pair_score_continuous=round(pair_score_cont, 6),

summary=_summarize(scored),

)

def _summarize(claims: list[ClaimRecord]) -> str:

return "; ".join(f"{c.category.value}: {c.verdict.value}" for c in claims)

def build_all_pairs(

quarters: list[QuarterRecord], config: ConfidenceConfig,

) -> list[PairRecord]:

"""Build n pairs from n quarters: n-1 closed/insufficient and 1 pending."""

pairs: list[PairRecord] = []

for i in range(len(quarters) - 1):

pairs.append(build_pair(quarters[i], quarters[i + 1], config))

if quarters:

pairs.append(build_pair(quarters[-1], None, config))

return pairs

## 7.4 Test Cases for Pass 4

| # | Scenario | Expected |
| --- | --- | --- |
| P1 | 4-claim pair, all delivered, equal weights | status=closed, pair_score=1.00, delivered_claims=4 |
| P2 | 4 claims: 3 delivered, 1 missed, equal weights | pair_score=0.75, delivered_claims=3, missed_claims=1 |
| P3 | Same as P2 but missed claim is revenue (weight 2.0) vs other 1.0 each | Weighted pair_score=(1×3+0×2)/(3+2)=0.60, lower than 0.75 |
| P4 | 1 measurable claim only | status=insufficient, pair_score=None |
| P5 | 0 measurable claims | status=insufficient, scorable_claim_count=0 |
| P6 | Target quarter has no actuals | status=pending, pair_score=None, all claims verdict=pending |
| P7 | build_all_pairs with 8 quarters | Returns 8 pairs; last is pending; first 7 are closed (if actuals available) |
| P8 *(new)* | Pair with 1 withdrawn + 3 delivered, equal weights | pair_score = (3×1.00 + 1×0.25) / 4 = 0.8125; withdrawn_claims=1 |
| P9 *(new)* | Pair ID format check | pair_id == "FY2024Q1_TO_FY2024Q2" (no double underscores) |

★ KEY POINT Pass 4 Gate: test_pair is green. Worked example: a pair with 4 equal-weight claims scoring [1.00, 1.00, 0.50, 0.00] yields pair_score = 0.625, matching PRD §6.3. The four count fields (delivered_claims, partial_claims, missed_claims, withdrawn_claims) are populated on every closed/insufficient pair.

# PASS 5 • Aggregation: MCS, SE, CI, Label

## 8.1 Goal

Implement `src/confidence/aggregation.py`. Inputs are scored `PairRecord` instances; outputs are the MCS, the recency-weighted MCS, the standard error, the 95% CI, the confidence label, and the label-sensitivity flag.

## 8.2 Reference Implementation

# src/confidence/aggregation.py

from __future__ import annotations

import math

import statistics

from typing import Sequence

from confidence.models import ConfidenceConfig, PairRecord, PairStatus

def _scorable_pair_scores(pairs: Sequence[PairRecord]) -> list[float]:

return [

p.pair_score for p in pairs

if p.status == PairStatus.CLOSED and p.pair_score is not None

]

def mcs(pairs: Sequence[PairRecord]) -> float | None:

scores = _scorable_pair_scores(pairs)

return sum(scores) / len(scores) if scores else None

def mcs_recency_weighted(

pairs: Sequence[PairRecord], config: ConfidenceConfig,

) -> float | None:

"""Linear-decay weighted mean.

PRD §6.4.1 specifies weights [0.6, 0.8, 1.0, 1.2, 1.4, 1.6, 1.8] for n=7.

We generalize: linear from 0.6 (oldest) to 1.8 (newest) for any n >= 2.

"""

scores = _scorable_pair_scores(pairs)

if not scores:

return None

n = len(scores)

if n == 1:

return scores[0]

weights = [0.6 + (1.8 - 0.6) * i / (n - 1) for i in range(n)]

total_w = sum(weights)

return sum(w * s for w, s in zip(weights, scores)) / total_w

def standard_error(pairs: Sequence[PairRecord]) -> float | None:

scores = _scorable_pair_scores(pairs)

if len(scores) < 2:

return None

sd = statistics.stdev(scores)

return sd / math.sqrt(len(scores))

def ci95(pairs: Sequence[PairRecord]) -> tuple[float, float] | None:

m = mcs(pairs)

se = standard_error(pairs)

if m is None or se is None:

return None

return (max(0.0, m - 1.96 * se), min(1.0, m + 1.96 * se))

def label_from_mcs(value: float | None, config: ConfidenceConfig) -> str:

"""Round to 1 decimal place, then bucket. Rounded-first prevents flicker."""

if value is None:

return "N/A"

pct = round(value * 100, 1)

if pct >= config.high_threshold * 100:

return "High"

if pct >= config.medium_threshold * 100:

return "Medium"

return "Low"

def label_sensitive(

pairs: Sequence[PairRecord], config: ConfidenceConfig,

) -> bool:

"""True when the 95% CI spans two different labels."""

interval = ci95(pairs)

if interval is None:

return False

return label_from_mcs(interval[0], config) != label_from_mcs(interval[1], config)

## 8.3 Test Cases for Pass 5

| # | Scenario | Expected |
| --- | --- | --- |
| A1 | PRD App. A: [0.875, 0.850, 1.000, 0.750, 0.800, 0.950, 0.900] | mcs ≈ 0.8786; mcs_pct = 87.9; SE ≈ 0.0327; CI ≈ [0.8145, 0.9427]; label=High; sensitive=False |
| A2 | Single closed pair [0.85] | mcs=0.85; SE=None; ci95=None; label=High; sensitive=False |
| A3 | Empty input | mcs=None; label=N/A |
| A4 | Boundary: mcs=0.7995 → 80.0% | label=High |
| A5 | Boundary: mcs=0.7994 → 79.9% | label=Medium |
| A6 | High variance: [1.0, 0.5, 1.0, 0.5, 1.0] | mcs=0.80; SE>0; CI spans Medium and High → label_sensitive=True |
| A7 | Recency-weighting improving trend: [0.6, 0.7, 0.8, 0.9, 1.0] | mcs_recency > mcs |

★ KEY POINT Pass 5 Gate: worked-example test A1 reproduces PRD Appendix A numbers to 4 decimal places. Boundary tests A4/A5 pass with strict equality on the label string.

# PASS 6 • Trend and Sandbagging Diagnostics

## 9.1 Goal

Implement `trend.py` and `sandbag.py`. Both are diagnostics layered on top of the same pair scores already produced.

## 9.2 trend.py

# src/confidence/trend.py

from __future__ import annotations

from typing import Sequence

from confidence.aggregation import _scorable_pair_scores, mcs

from confidence.models import ConfidenceConfig, PairRecord

def recent_trend(

pairs: Sequence[PairRecord], config: ConfidenceConfig,

) -> str:

"""Improving | Stable | Deteriorating | Insufficient Data.

Guard: requires >= recency_window scorable closed pairs.

"""

scores = _scorable_pair_scores(pairs)

if len(scores) < config.recency_window:

return "Insufficient Data"

recent = scores[-config.recency_window:]

recent_avg = sum(recent) / len(recent)

overall = mcs(pairs)

if overall is None:

return "Insufficient Data"

delta = recent_avg - overall

if delta >= config.trend_delta:

return "Improving"

if delta <= -config.trend_delta:

return "Deteriorating"

return "Stable"

## 9.3 sandbag.py

# src/confidence/sandbag.py

from __future__ import annotations

from typing import Sequence

from confidence.models import (

ClaimCategory, ConfidenceConfig, PairRecord, PairStatus,

)

# PRD §8.4: sandbag diagnostic is computed for revenue and EPS only.

SANDBAG_CATEGORIES = {ClaimCategory.REVENUE, ClaimCategory.EPS}

def sandbag_index(pairs: Sequence[PairRecord]) -> float | None:

"""Mean signed_beat_pct across revenue and EPS claims in closed pairs."""

beats: list[float] = []

for p in pairs:

if p.status != PairStatus.CLOSED:

continue

for c in p.claims:

if c.category in SANDBAG_CATEGORIES and c.signed_beat_pct is not None:

beats.append(c.signed_beat_pct)

return sum(beats) / len(beats) if beats else None

def sandbag_label(value: float | None, config: ConfidenceConfig) -> str:

if value is None:

return ""

if value >= config.sandbag_high_threshold:

return "Likely sandbagging — chronic large beats"

if value >= config.sandbag_mild_threshold:

return "Mild conservatism"

if value <= -config.sandbag_mild_threshold:

return "Optimistic guidance — chronic shortfalls"

return "Calibrated guidance"

★ KEY POINT Pass 6 Gate: test_trend.py and test_sandbag.py green. Specifically: trend with < 3 scorable pairs returns 'Insufficient Data' (no division-by-zero). Sandbag index over the worked example returns ≈ +1.8% → label='Mild conservatism'.

# PASS 7 • Pipeline Orchestration & Data Quality

## 10.1 Goal

Implement `src/confidence/pipeline.py` exposing the single public function `compute_confidence()`. This is the function the rest of the codebase imports.

## 10.2 Reference Implementation

# src/confidence/pipeline.py

from __future__ import annotations

from datetime import datetime, timezone

from typing import Sequence

from confidence.aggregation import (

ci95, label_from_mcs, label_sensitive, mcs,

mcs_recency_weighted, standard_error,

)

from confidence.models import (

SCHEMA_VERSION,

ConfidenceConfig, ConfidenceResult, DataQualityFlag,

PairStatus, QuarterRecord,

)

from confidence.pair import build_all_pairs

from confidence.sandbag import sandbag_index, sandbag_label

from confidence.trend import recent_trend

def compute_confidence(

quarters: Sequence[QuarterRecord],

config: ConfidenceConfig | None = None,

ticker: str | None = None,

) -> ConfidenceResult:

"""Top-level entry point for the v2.0 confidence pipeline.

Args:

quarters: chronological ascending list of QuarterRecord

config: tunable thresholds; defaults if None

ticker: optional override; otherwise read from quarters[0]

Returns:

ConfidenceResult — always; never raises for shape issues.

Data-quality problems surface as data_quality_flags on the result.

"""

cfg = config or ConfidenceConfig()

flags: list[DataQualityFlag] = []

tkr = ticker or (quarters[0].ticker if quarters else "UNKNOWN")

today = datetime.now(timezone.utc).date().isoformat()

# --- Shape & coverage flags --------------------------------------

n = len(quarters)

if n < 4:

flags.append(DataQualityFlag.INSUFFICIENT_WINDOW)

if quarters and not quarters[-1].transcript_available:

flags.append(DataQualityFlag.MISSING_TRANSCRIPT)

for q in quarters[:-1]:

if not q.actuals_available:

flags.append(DataQualityFlag.MISSING_ACTUALS)

break

if quarters and all(len(q.forward_claims) == 0 for q in quarters):

flags.append(DataQualityFlag.NO_GUIDANCE_ISSUED)

# PRD §9 — pre-announcement actuals were used somewhere in the window.

if any(q.actuals_source_kind == "pre_announcement" for q in quarters):

flags.append(DataQualityFlag.PRE_ANNOUNCEMENT_USED)

# PRD §9 — fiscal calendar change occurred inside the window.

if any(q.fiscal_calendar_changed for q in quarters):

flags.append(DataQualityFlag.FISCAL_CALENDAR_CHANGE)

# PRD §8.3 — revised guidance was detected on any claim. The

# adapter populates ClaimRecord.revisions with the prior versions

# and keeps the most recent revision as the scored claim.

if any(

bool(c.revisions)

for q in quarters

for c in q.forward_claims

):

flags.append(DataQualityFlag.REVISED_GUIDANCE_DETECTED)

# --- Build pairs --------------------------------------------------

pairs = build_all_pairs(list(quarters), cfg)

closed = [p for p in pairs if p.status == PairStatus.CLOSED]

pending = [p for p in pairs if p.status == PairStatus.PENDING]

insufficient = [p for p in pairs if p.status == PairStatus.INSUFFICIENT]

# --- Aggregate ----------------------------------------------------

m = mcs(pairs)

if DataQualityFlag.NO_GUIDANCE_ISSUED in flags:

label = "N/A"

elif len(closed) >= cfg.min_closed_pairs_for_label:

label = label_from_mcs(m, cfg)

else:

label = "N/A"

se = standard_error(pairs)

ci = ci95(pairs)

sensitive = label_sensitive(pairs, cfg) if label != "N/A" else False

m_rw = (

mcs_recency_weighted(pairs, cfg)

if cfg.use_recency_weighting else None

)

trend = recent_trend(pairs, cfg)

sbi = sandbag_index(pairs)

sbl = sandbag_label(sbi, cfg)

return ConfidenceResult(

schema_version=SCHEMA_VERSION,

ticker=tkr,

as_of_date=today,

quarters_analyzed=n,

closed_pairs_used=len(closed),

pending_pairs_excluded=len(pending),

insufficient_pairs_excluded=len(insufficient),

mcs=round(m, 6) if m is not None else None,

mcs_pct=round(m * 100, 1) if m is not None else None,

mcs_recency_weighted=round(m_rw, 6) if m_rw is not None else None,

mcs_recency_weighted_pct=round(m_rw * 100, 1) if m_rw is not None else None,

standard_error=round(se, 6) if se is not None else None,

ci95_low_pct=round(ci[0] * 100, 1) if ci else None,

ci95_high_pct=round(ci[1] * 100, 1) if ci else None,

confidence_level=label,

label_sensitive=sensitive,

recent_trend=trend,

sandbag_index=round(sbi, 6) if sbi is not None else None,

sandbag_label=sbl,

method_note=(

f"MCS computed from {len(closed)} closed guidance-to-actual "

f"pairs across the last {n} quarters. Latest forward guidance "

f"is pending and excluded."

),

pairs=pairs,

data_quality_flags=flags,

)

## 10.3 Edge Cases Handled Here

This pipeline is where every PRD §9 edge case is enforced. Verify each one:

- n < 4 → label='N/A', flag=INSUFFICIENT_WINDOW.

- Latest transcript missing → flag emitted; closed pairs still scored.

- Target actuals missing → pair is PENDING, excluded from score.

- Zero or one measurable claim in a pair → pair is INSUFFICIENT, excluded.

- No guidance issued at all → flag NO_GUIDANCE_ISSUED; label='N/A'.

- Withdrawn claims score 0.25; counted in withdrawn_claims.

- Single closed pair → MCS computed; SE=None; trend='Insufficient Data'; label='N/A' (below floor of 3).

- Open-ended guidance ("at least $10B") handled inside continuous_score and discrete_verdict — pipeline does nothing special.

- Capex/opex/tax-rate direction handled inside scoring — pipeline is direction-agnostic.

- Pre-announcement used (PRD §9) → adapter sets QuarterRecord.actuals_source_kind = "pre_announcement" so the pipeline emits PRE_ANNOUNCEMENT_USED.

- Revised guidance mid-quarter (PRD §8.3) → adapter places prior versions in ClaimRecord.revisions and the latest revision in the scored claim; the pipeline emits REVISED_GUIDANCE_DETECTED whenever any claim has a non-empty revisions list.

- Fiscal calendar change (PRD §9) → adapter sets QuarterRecord.fiscal_calendar_changed = True on the first quarter under the new calendar; pipeline emits FISCAL_CALENDAR_CHANGE. Scoring continues on the new calendar — periods are never blended.

- Multi-year guidance (PRD §9) → excluded at the adapter; never appears as a ClaimRecord in this pipeline.

★ KEY POINT Pass 7 Gate: compute_confidence() handles every §9 edge case without raising. Each edge case has an explicit test in test_pipeline.py. confidence_level is always one of: "High", "Medium", "Low", "N/A".

# PASS 8 • Test Suite, Integration & Documentation

## 11.1 Goal

Three deliverables: the full test suite mapping 1:1 to the PRD's 15 QA tests; the integration shim wiring `compute_confidence()` into the existing pipeline **without breaking the dashboard JSON contract**; and `docs/v2-methodology.md`, an analyst-readable explanation Megha can hand to her team.

## 11.2 Test Suite — Required Tests

Each row maps to a QA case in PRD §15. Implement them all.

| PRD QA # | Test name | Assertion |
| --- | --- | --- |
| T1 | test_complete_8_quarter_dataset | closed_pairs_used == 7, pending_pairs_excluded == 1, mcs is not None |
| T2 | test_pending_latest_quarter | last pair status == PENDING, pair_score is None |
| T3 | test_no_10_quarter_assumption | grep across src/ for hardcoded '10' related to quarters → zero matches |
| T4 | test_missing_mid_window_transcript | DataQualityFlag.MISSING_TRANSCRIPT present; mcs still computed |
| T5 | test_missing_actuals | affected pair status == PENDING; excluded from score |
| T6 | test_withdrawn_guidance | verdict == WITHDRAWN, delivery_score_discrete == 0.25 |
| T7 | test_boundary_high_label | mcs=0.7995 → label=='High' |
| T8 | test_boundary_medium_label | mcs=0.7994 → label=='Medium' |
| T9 | test_ci_spans_bands | label_sensitive == True when ci95 straddles a threshold |
| T10 | test_sandbagging_detected | sandbag_index >= 0.05 → sandbag_label includes 'Likely sandbagging' |
| T11 | test_no_guidance_issuer | all empty forward_claims → label='N/A', flag NO_GUIDANCE_ISSUED |
| T12 | test_three_quarter_window | n=3 → 2 pairs, below floor → label='N/A' |
| T13 | test_preannouncement | DataQualityFlag.PRE_ANNOUNCEMENT_USED present |
| T14 | test_schema_version_migration | input with schema_version='1.x' → output is '2.0' |
| T15 | test_property_monotonicity | hypothesis: increasing any claim score never decreases MCS |
| T16 (NEW) | test_dashboard_contract_preserved | **every field name in the adapter-emitted JSON matches PRD §10.4 verbatim, AND every claim has the flat guidance_low / guidance_high / guidance_midpoint / guidance_unit fields from PRD §10.2 (no nested guidance object)** |
| T17 (NEW) | test_capex_direction | capex actual under guidance → delivered, not missed |

## 11.3 Property Tests (hypothesis / fast-check)

# tests/confidence/test_property.py

from hypothesis import given, strategies as st

# ... build a fixed 7-pair input strategy ...

@given(scores=st.lists(st.floats(0.0, 1.0), min_size=7, max_size=7))

def test_mcs_bounded(scores):

result = pipeline_with_scores(scores)

assert 0.0 <= result.mcs <= 1.0

@given(scores=st.lists(st.floats(0.0, 1.0), min_size=7, max_size=7))

def test_label_consistency(scores):

result = pipeline_with_scores(scores)

if result.mcs_pct >= 80.0:

assert result.confidence_level == "High"

elif result.mcs_pct >= 60.0:

assert result.confidence_level == "Medium"

else:

assert result.confidence_level == "Low"

@given(...)

def test_monotonicity(scores, bump_idx, bump_amt):

base = pipeline_with_scores(scores)

bumped = list(scores)

bumped[bump_idx] = min(1.0, bumped[bump_idx] + bump_amt)

bumped_result = pipeline_with_scores(bumped)

assert bumped_result.mcs >= base.mcs - 1e-9

## 11.4 Integration Adapter — The Dashboard Contract Boundary

The adapter is the **only** file allowed to know about the legacy data shape. It converts legacy → QuarterRecord on the way in, and is responsible for any field-name aliasing the dashboard needs on the way out.

# src/confidence/adapter.py

"""Adapter from existing data structures to v2.0 inputs and outputs.

This is the only file that knows about the legacy shape. The rest of

the confidence package operates on QuarterRecord exclusively.

On the OUTPUT side, this module also handles any field-name aliasing

the dashboard requires during the deprecation window. If the v1.0

dashboard reads, e.g., `verdict` on a claim and PRD §10.2 says

`delivery_verdict`, this adapter emits BOTH names until the dashboard

is updated.

"""

from __future__ import annotations

from typing import Any

from confidence.models import (

ClaimCategory, ClaimRecord, ConfidenceResult,

GuidanceRange, QuarterRecord,

)

def quarters_from_legacy(legacy: list[dict[str, Any]]) -> list[QuarterRecord]:

"""Convert legacy quarter records into QuarterRecord.

Pass 1 discovery documents the legacy shape. Update this function

accordingly. Keep the conversion lossless where possible; where

lossy, emit a debug log.

"""

out: list[QuarterRecord] = []

for q in legacy:

# ... mapping driven by docs/v2-discovery.md ...

out.append(QuarterRecord(...))

return out

# Legacy field names the v1.0 dashboard may still read.

# Populate this dict from docs/v2-discovery.md Section 7 (Dashboard Contract).

LEGACY_OUTPUT_ALIASES: dict[str, str] = {

# "verdict": "delivery_verdict",         # example

# "score": "delivery_score_discrete",    # example

}

def result_to_dashboard_json(result: ConfidenceResult) -> dict[str, Any]:

"""Serialize a ConfidenceResult to the JSON the dashboard expects.

Emits PRD §10.4 field names. Flattens each claim's nested

GuidanceRange into the four flat fields PRD §10.2 specifies

(guidance_low, guidance_high, guidance_midpoint, guidance_unit)

so the dashboard reads exactly what the PRD documents.

If LEGACY_OUTPUT_ALIASES is non-empty, duplicates each value under

the legacy key so old dashboard code continues to work for one

release cycle.

"""

data = result.model_dump(mode="json", by_alias=True)

# PRD §10.2: flatten nested guidance object to the four flat fields.

for pair in data.get("pairs", []):

for claim in pair.get("claims", []):

g = claim.pop("guidance", None)

if g is not None:

claim["guidance_low"] = g.get("low")

claim["guidance_high"] = g.get("high")

claim["guidance_midpoint"] = g.get("midpoint")

claim["guidance_unit"] = g.get("unit", "")

# Carry both old and new field names for one release cycle.

for legacy_key, new_key in LEGACY_OUTPUT_ALIASES.items():

if new_key in claim and legacy_key not in claim:

claim[legacy_key] = claim[new_key]

return data

## 11.5 Cutover Procedure

- Keep the legacy confidence module importable for one release cycle. Add a DeprecationWarning on import.

- In the script that the dashboard pipeline calls, replace the old call with result_to_dashboard_json(compute_confidence(quarters_from_legacy(...))).

- Run the dashboard end-to-end on a known ticker; compare the new confidence card against the v1.0 card.

- Diff expectations: differences in headline numbers are expected (weighting, magnitude, CI). The numerical values that should match exactly are claim_count, scorable_claim_count, and the pair count (n−1 closed + 1 pending).

- Visually confirm in the browser that every existing dashboard field still renders — no undefined cells, no console errors, no removed columns in the audit table.

## 11.6 Analyst-Readable Docs

`docs/v2-methodology.md` is one page Megha can hand to her team. Required content:

- The n → n−1 invariant in two sentences.

- The label thresholds (80, 60) with one-line interpretations.

- Why the 95% CI matters and how to read label_sensitive.

- The sandbag diagnostic and how to combine it with the headline label.

- A worked example mirroring PRD Appendix A.

- A table of every data_quality_flag and what it means for the score.

- Direction-of-favorable note: why a 'low capex actual' is good and how the score reflects that.

★ KEY POINT Pass 8 Gate: pytest -q passes with all 15 + 2 PRD tests and all property tests green. ruff check clean. mypy --strict src/confidence passes. Coverage ≥ 90%. docs/v2-methodology.md committed. Dashboard renders end-to-end with no missing fields, no console errors.

# 12. Final Acceptance & Anti-Patterns

## 12.1 Final Acceptance Commands (Python path)

# Type and lint gates

ruff format --check .

ruff check .

mypy --strict src/confidence

# Test gate

pytest tests/confidence -v --cov=src/confidence \

--cov-report=term-missing --cov-fail-under=90

# Bug-hunt gate (must produce zero matches)

! grep -rn "10 quarters\|ten_quarters\|TEN_QUARTERS\|verified_quarters" \

--include="*.py" src/

# Forbidden-copy gate (PRD §13 — applies to any UI strings the

# confidence module exposes: method_note, label values, etc.)

! grep -rnE "8 verified quarters|Based on 10 quarters|100% confidence|Latest guidance (delivered|missed)" \

--include="*.py" src/

# Contract gate (NEW in v2.1)

python -c "from confidence import compute_confidence, ConfidenceResult; \

import json; \

fields = set(ConfidenceResult.model_fields.keys()); \

expected = {'schema_version','ticker','as_of_date','quarters_analyzed',\

'closed_pairs_used','pending_pairs_excluded',\

'insufficient_pairs_excluded','mcs','mcs_pct',\

'mcs_recency_weighted','mcs_recency_weighted_pct',\

'standard_error','ci95_low_pct','ci95_high_pct',\

'confidence_level','label_sensitive','recent_trend',\

'sandbag_index','sandbag_label','method_note',\

'pairs','data_quality_flags','computed_at'}; \

missing = expected - fields; \

assert not missing, f'Missing PRD fields: {missing}'"

# Integration smoke test (if a dashboard script exists)

test -f scripts/run_dashboard_pipeline.py && \

python scripts/run_dashboard_pipeline.py --ticker MU --dry-run

# Schema check

python -c "from confidence.models import SCHEMA_VERSION; \

assert SCHEMA_VERSION == '2.0'"

## 12.2 Final Acceptance Commands (JavaScript path)

# Type and lint gates

npx tsc --noEmit

npx eslint src/confidence tests/confidence

# Test gate

npx vitest run --coverage --coverage.thresholds.lines=90 \

tests/confidence

# Bug-hunt gate (must produce zero matches)

! grep -rn "10 quarters\|ten_quarters\|TEN_QUARTERS\|verified_quarters" \

--include="*.ts" --include="*.js" src/

# Forbidden-copy gate (PRD §13 — applies to any UI strings the

# confidence module exposes: method_note, label values, etc.)

! grep -rnE "8 verified quarters|Based on 10 quarters|100% confidence|Latest guidance (delivered|missed)" \

--include="*.ts" --include="*.js" src/

# Schema check

node -e "const m = require('./src/confidence/models'); \

if (m.SCHEMA_VERSION !== '2.0') { process.exit(1); }"

## 12.3 Anti-Patterns (Will Reject a Pass)

| Anti-Pattern | Why It's Rejected |
| --- | --- |
| Any hardcoded 7, 8, or 10 in the confidence module | The whole point of v2.0 is to derive these from quarters.length. |
| raise from inside compute_confidence() | Shape problems must surface as flags, not exceptions. Only programmer errors raise. |
| Mutable default arguments (def f(x=[])) | Standard Python footgun; ruff catches it. |
| Catching BaseException or bare except | Hides KeyboardInterrupt and SystemExit; never do this. |
| Adding pandas / polars / sklearn as new dependencies | Out of scope; statistics + numpy (or none) is sufficient. |
| Mutating a Pydantic / zod input model in place | All scoring functions take and return new instances. |
| UI label strings other than 'High' / 'Medium' / 'Low' / 'N/A' | These are exact PRD copy. Casing matters. |
| Renaming a JSON field the dashboard already reads | This breaks the dashboard. Add fields; never rename. Use the adapter to alias. |
| Tests that write to disk without using tmp_path / os.tmpdir() | Pollutes the repo and breaks parallel test runs. |
| Using float equality (a == b) on scores | Use math.isclose(a, b, abs_tol=1e-6) in tests. |
| Assuming capex/opex actual > guidance is a miss | Direction-of-favorable; under-spending capex is a delivery. |

## 12.4 Deliverables Checklist

At the end of Pass 8, the following artifacts must exist on the `v2-confidence` branch:

- src/confidence/__init__.py (exporting compute_confidence and key models)

- src/confidence/models.py (or models.ts)

- src/confidence/weights.py

- src/confidence/scoring.py

- src/confidence/pair.py

- src/confidence/aggregation.py

- src/confidence/trend.py

- src/confidence/sandbag.py

- src/confidence/pipeline.py

- src/confidence/adapter.py

- tests/confidence/ with test_models, test_scoring, test_pair, test_aggregation, test_trend, test_sandbag, test_pipeline, test_property, **test_dashboard_contract**

- tests/confidence/fixtures/ with at least 5 JSON fixtures covering complete, pending, insufficient, withdrawn, capex-direction, and sandbag scenarios

- docs/v2-discovery.md (from Pass 1)

- docs/v2-methodology.md (analyst-readable)

- CHANGELOG.md entry under [2.0] Unreleased

- pyproject.toml (or package.json) updates for any new dev dependencies

# Appendix A — Package Skeleton

Exact `__init__` export list. Stable public surface for the rest of the codebase.

# src/confidence/__init__.py

from confidence.models import (

ClaimCategory, ClaimDirection, ClaimRecord,

ConfidenceConfig, ConfidenceResult, DataQualityFlag,

DeliveryVerdict, DIRECTION_BY_CATEGORY,

GuidanceRange, PairRecord, PairStatus,

QuarterRecord, SCHEMA_VERSION,

)

from confidence.pipeline import compute_confidence

from confidence.adapter import quarters_from_legacy, result_to_dashboard_json

__all__ = [

"ClaimCategory", "ClaimDirection", "ClaimRecord",

"ConfidenceConfig", "ConfidenceResult", "DataQualityFlag",

"DeliveryVerdict", "DIRECTION_BY_CATEGORY",

"GuidanceRange", "PairRecord", "PairStatus",

"QuarterRecord", "SCHEMA_VERSION",

"compute_confidence",

"quarters_from_legacy", "result_to_dashboard_json",

]

# Appendix B — Test Fixture Example

`tests/confidence/fixtures/eight_quarter_complete.json` — the canonical happy-path fixture used by T1. All 8 quarters present, 7 closed pairs, 1 pending.

{

"ticker": "MU",

"quarters": [

{

"ticker": "MU",

"fiscal_label": "FY2024 Q1",

"transcript_available": true,

"actuals_available": true,

"forward_claims": [

{

"claim_id": "MU_FY2024Q1_REV",

"ticker": "MU",

"guidance_quarter": "FY2024 Q1",

"target_quarter": "FY2024 Q2",

"category": "revenue",

"weight": 2.0,

"guidance": {"low": 10000, "high": 11000, "unit": "USD millions"},

"evidence_quote": "Q2 revenue $10B to $11B",

"evidence_source": "MU FY24 Q1 earnings call",

"evidence_speaker": "CFO"

}

],

"actuals_by_category": {}

},

{

"ticker": "MU",

"fiscal_label": "FY2024 Q2",

"transcript_available": true,

"actuals_available": true,

"forward_claims": [/* ... */],

"actuals_by_category": {"revenue": 11200}

}

/* ... 6 more quarters ... */

]

}

# Appendix C — pyproject.toml Additions (Python path)

# pyproject.toml — ADD or VERIFY these blocks; do not remove existing config

[project.optional-dependencies]

confidence = [

"pydantic>=2.5",

"numpy>=1.26",

]

dev = [

"pytest>=8.0",

"pytest-cov>=5.0",

"hypothesis>=6.100",

"ruff>=0.4",

"mypy>=1.10",

]

[tool.ruff]

line-length = 100

target-version = "py311"

[tool.ruff.lint]

select = ["E", "F", "I", "B", "UP", "RUF", "SIM", "TCH"]

ignore = ["E501"]

[tool.mypy]

python_version = "3.11"

strict = true

warn_unreachable = true

files = ["src/confidence", "tests/confidence"]

[tool.pytest.ini_options]

testpaths = ["tests"]

addopts = "-ra --strict-markers --strict-config"

# Appendix D — package.json Additions (JS path)

{

"scripts": {

"test:confidence": "vitest run tests/confidence",

"test:confidence:cov": "vitest run --coverage tests/confidence",

"lint:confidence": "eslint src/confidence tests/confidence",

"typecheck": "tsc --noEmit"

},

"devDependencies": {

"zod": "^3.23.0",

"vitest": "^1.6.0",

"@vitest/coverage-v8": "^1.6.0",

"fast-check": "^3.19.0",

"typescript": "^5.4.0",

"eslint": "^8.57.0",

"@typescript-eslint/parser": "^7.0.0",

"@typescript-eslint/eslint-plugin": "^7.0.0"

}

}

# Appendix E — Common Pitfalls Cheat Sheet

| Pitfall | Defense |
| --- | --- |
| Forgetting to recompute mid-quarter when guidance is revised | ClaimRecord.revisions is a list; always score the most recent. Add a fixture in test_pipeline.py. |
| Confusing the two MCS variants | Display both fields when use_recency_weighting=True; the equal-weighted is the canonical headline number. |
| CI clipping at [0, 1] | ci95 must clip; don't let SE produce negative lower bound or > 1 upper bound. |
| Boundary rounding flicker | Always round to 1 decimal before comparing to thresholds, never compare on raw float. |
| Sandbag false positive on a single great quarter | sandbag_index is a mean across all claims; one outlier doesn't trip the threshold. |
| Withdrawn at 0.25 in discrete but missing on continuous | Verify both fields are set, not just one. test_scoring T7 catches this. |
| Hardcoded fiscal-quarter parsing breaking on calendar shifts | fiscal_label is opaque; pipeline never parses it. Calendar mapping lives elsewhere. |
| Pre-announcement actuals overwriting official 10-Q numbers later | If both available, prefer 10-Q; log PRE_ANNOUNCEMENT_USED only when 10-Q is absent. |
| Capex / opex direction inverted | **DIRECTION_BY_CATEGORY is the single source of truth. Tests S11–S14 catch this.** |
| **Dashboard breaks after cutover (undefined cells)** | **Pass 1 must inventory every dashboard JSON field; adapter.LEGACY_OUTPUT_ALIASES carries the old names for one release.** |

# Appendix F — Pass Commit Templates

Use these commit messages exactly. They make the audit log self-documenting.

pass-1: discovery — confidence module inventory

- Inventoried N source files touching confidence logic

- Confirmed primary language: <Python | JavaScript>

- Identified bug location: <file>:<line>

- Mapped existing data model: <classes>

- Captured dashboard JSON contract (<K> fields)

- Surfaced M open questions (see docs/v2-discovery.md)

pass-2: schemas

- Added confidence/models.<py|ts> with N models

- Strict type check clean

- Round-trip tests for all models

- PRD §10 field names verified

pass-3: claim-level scoring math (direction-aware)

- Implemented continuous_score, discrete_verdict, discrete_score,

signed_beat_pct, score_claim

- Direction-of-favorable per category honored (capex/opex/tax)

- Open-ended guidance handled

- test_scoring: 16 cases, all green

- Coverage on scoring module: 100%

pass-4: pair-level weighting

- Implemented weights and pair modules

- Per-verdict count fields (delivered/partial/missed/withdrawn) populated

- test_pair: 9 cases, all green

- Worked example reproduces PRD §6.3 numbers

pass-5: aggregation, SE, CI, label

- Implemented aggregation module

- Worked example reproduces PRD Appendix A to 4 decimal places

- Boundary tests for 79.94 / 79.95 pass

pass-6: trend and sandbag diagnostics

- Implemented trend and sandbag modules

- Division-by-zero guards verified

- Sandbag thresholds match PRD §8.4

pass-7: pipeline orchestration

- Implemented pipeline with compute_confidence()

- All §9 edge cases handled

- Data quality flags emitted, never raised

pass-8: full suite + integration + docs

- 17/17 PRD QA + contract tests green

- Property tests green

- Coverage 9X% on confidence module

- docs/v2-methodology.md committed

- Adapter wired in; legacy module deprecated

- Dashboard renders end-to-end on MU smoke test

# Appendix G — Single-Prompt Bootstrap for Claude Cowork

Paste this prompt verbatim into Claude Cowork along with the companion PRD and this playbook to start the session.

You are implementing the v2.0 confidence-scoring refinement specified

in the attached PRD, following the 8-pass refinement loop in the

attached v2.1.1 Implementation Playbook.

Operating contract:

1. Read the playbook Sections 0 through 3 in full before any file action.

2. Execute Pass 1 only. Do not proceed past the Pass 1 gate without

explicit human confirmation. Pass 1 is pure discovery — no source

files are modified.

3. The single most important Pass 1 output is the language decision.

State in one sentence: "Confidence logic lives in <Python |

JavaScript>." Show me your evidence (file counts, dashboard entry

point language) before proceeding.

4. Capture every JSON field the dashboard currently reads from the

confidence output. List file:line for each. This drives field-alias

decisions in Pass 8.

5. Surface every ambiguity rather than guess. The PRD is the semantic

authority; this playbook is the implementation guide.

6. Commit at the end of every pass with the template from Appendix F.

7. Never modify a file outside src/confidence/ (or the JS equivalent),

tests/confidence/, docs/, or the single adapter shim authorized in

Pass 8 — and even then, only after surfacing for confirmation.

8. Do not rename or remove any JSON field the dashboard currently

reads. Add fields; alias via the adapter.

Start by running the discovery commands in Section 4.2 and producing

docs/v2-discovery.md. Stop at the Pass 1 gate.

# Closing Note

This playbook is sized to be read in one sitting and executed across two or three focused Claude Cowork sessions. The 8 passes are not artificial milestones — each one ends at a natural commit boundary where the code is in a runnable, tested state. If you find yourself wanting to merge two passes, that is almost always a signal that you are skipping a gate.

Build the math first, then the orchestration, then the integration. Test every layer against the worked example from PRD Appendix A — if those numbers don't reproduce to four decimal places, no other test result matters yet.

Two things make v2.1 of this playbook different from v1.0. First: the language path is decided by the codebase, not by the playbook. Second: the dashboard JSON contract is a hard boundary — we add fields, we never rename them, and the adapter carries the legacy names for one release cycle. Get those two right and the math is the easy part.

The PRD tells you what the right answer looks like. This playbook tells you how to get there without breaking what is already running. Together, they are the contract.