Claude Code Implementation Instruction

Dynamic Growth Stock Priority Ranking System — V1 Build

| Field | Value |
| --- | --- |
| Document type | Implementation instruction for Claude Code |
| Companion PRDs | PRD_Rahul_Dynamic_Growth_Stock_Ranking_v2.docx (primary requirements) PRD_Rahul_Earnings_Analysis_v2.docx (MCS source of truth) |
| Target | Working V1 priority board for current 9-stock basket |
| Date | May 12, 2026 |
| Audience | Claude Code (CLI coding agent) operating in Rahul's local research workspace |
| Mode | Phased build with per-phase acceptance gates; pause for user confirmation between phases |

# 1. Mission

Implement Version 1 of the Dynamic Growth Stock Priority Ranking System per the v2 PRD. Produce a working priority board for the current 9-stock basket that satisfies every acceptance criterion in PRD §15, with all v2 disciplines in place: documented per-lens normalization, baseline / null-model comparison, point-in-time data discipline, confidence-as-badge (not multiplier), deterministic tie-breaking, refresh-cadence policy, snapshot persistence, peer-review gate for the Catalyst/Risk lens, and a passing unit-test suite.

Source-of-truth ordering PRD v2 (ranking) is the primary requirements doc. PRD v2 (earnings) is authoritative for any MCS-related question. Where the two appear to conflict on the ranking layer, ranking wins; on MCS internals, earnings wins. If a conflict can't be resolved by this rule, stop and ask before coding.

# 2. Stack and Prerequisites

## 2.1 Stack assumptions

- JavaScript (matches the object-literal examples in the PRD). ES modules.

- Node.js 20+ for the test runner and snapshot persistence.

- Built-in node:test (or Jest if already in repo) for unit tests.

- Vanilla JS for the UI; no framework dependency required. If a framework is already in use in the dashboard codebase, match it.

- Snapshot persistence: append-only JSON files on disk under ranking_engine/snapshots/.

- No external services or APIs added in V1. All inputs come from the existing dashboard DATA object.

## 2.2 Prerequisites — verify before starting

- The 9-stock dashboard exists with per-ticker tabs (fundamentals, valuation, technicals, options, MCS, catalyst/risk).

- A DATA object (or equivalent in-memory store) is populated with the per-ticker fields enumerated in PRD §11.3 (Input Contract).

- The earnings-analysis system has produced Information-Adjusted MCS and skill-over-baseline values per the earnings v2 doc, with n_closed_claims recorded per ticker.

- Read access to the existing dashboard codebase to understand the DATA shape; do not modify dashboard files outside ranking_engine/ in V1.

If any prerequisite is missing STOP. Report which prerequisite is missing and what shape of input you expected. Do not fabricate, mock, or assume default values for production inputs. (Test fixtures are fine — those are clearly labeled and live under fixtures/.)

# 3. Project Layout

Create the following structure inside the workspace. Do not modify files outside ranking_engine/ in V1.

ranking_engine/ ├── src/ │ ├── version.js # engine version constant │ ├── classifier.js # sector classification (single + hybrid) │ ├── normalizer.js # cross-sectional + absolute rubric │ ├── weights.js # sector templates + dynamic adjustments │ ├── factors/ │ │ ├── fundamentals.js │ │ ├── mcs.js # consumes earnings v2 output │ │ ├── valuation.js # with cycle-adjustment branch │ │ ├── technicals.js # absolute rubric │ │ ├── options.js # liquidity + IV rank + implied/realized │ │ └── catalyst_risk.js # structured rubric + peer-review gate │ ├── composite.js # weighted sum │ ├── baselines.js # momentum / equal-weight / single-factor │ ├── confidence.js # badge logic (NOT a multiplier) │ ├── tiebreak.js # deterministic tie ordering │ ├── churn.js # rank-churn detection │ ├── snapshot.js # append-only persistence + audit log │ ├── point_in_time.js # as-of validation │ └── ranker.js # orchestrator ├── tests/ # mirrors src/, one test file per module ├── fixtures/ │ ├── basket_9.json │ ├── basket_with_missing.json │ ├── basket_with_insufficient_mcs.json │ ├── known_ties.json │ └── historical_snapshots/ ├── config/ │ ├── sector_templates.json # weights per template │ ├── normalization_rules.json │ ├── tier_thresholds.json │ └── tie_break_order.json ├── snapshots/ # append-only output dir ├── ui/ │ ├── priority_board.html │ ├── priority_board.js │ ├── ticker_panel.js │ └── styles.css ├── METHODOLOGY.md # frozen methodology (PRD §19) └── README.md

# 4. Build Phases

Implement in the order below. At each phase boundary, pause and report (Section 9) before starting the next phase. Do not skip ahead — later phases depend on earlier modules being correct.

## Phase 0 — Read, plan, confirm

- Read both PRDs in full. Read the existing dashboard code (do not modify).

- Inspect the DATA object shape. Map each ticker's available fields to PRD §11.3 input contract. Note any fields that are missing or named differently.

- Produce a short plan (~10–15 bullets) covering: which DATA fields map to which lens, any field-mapping gaps, where snapshots will be persisted, which test runner you'll use.

- Wait for user approval before writing any code.

Phase 0 gate User sign-off on the plan. No src/ files created yet.

## Phase 1 — Scaffold and config

- Create the directory layout in Section 3.

- Write src/version.js exporting ENGINE_VERSION = 'ranker_v2.1.0' (bump on any methodology change).

- Write the three config JSON files: sector_templates.json (weights from PRD §7), normalization_rules.json (per-lens mode per PRD §6.2), tier_thresholds.json (score + skill from PRD §9.2), tie_break_order.json (PRD §9.5).

- Write README.md describing how to run tests, generate a snapshot, and view the board.

- Write fixtures/basket_9.json with the current 9-stock basket, including at least 2 contrast names (PRD §13). If contrast names aren't in the current dashboard universe, flag this and ask before proceeding.

Phase 1 gate Directory exists; config JSON files validated against the PRD tables; fixtures created; user confirmed contrast names are present.

## Phase 2 — Normalization + classification

These modules are dependencies of every factor lens. Build them first with full tests before any factor module.

- Implement src/normalizer.js exposing crossSectionalPercentile() and absoluteRubric() per the signatures in Section 5.

- Implement src/classifier.js exposing classifySector() supporting single-label and hybrid (PRD §7.2).

- Write tests/normalizer.test.js: percentile correctness on known basket, winsorization at 5th/95th, single-stock and sparse-sector edge cases (PRD §6.2).

- Write tests/classifier.test.js: single-label assignment for each template, hybrid blend math, default-to-General-Growth fallback when classification is uncertain.

Phase 2 gate All normalizer and classifier tests passing on fixtures. Report test counts and any edge cases you had to interpret beyond the PRD.

## Phase 3 — Factor lenses (six modules)

Each factor module must produce a typed result. Same signature across all six (Section 5). Build, test, and verify one module at a time before moving to the next.

- fundamentals.js — percentile within sector for growth/margin/FCF; absolute rubric for balance-sheet flags.

- mcs.js — consume Information-Adjusted MCS skill-over-baseline; map via Section 6.3 conversion table; if n_closed_claims < 30, return status 'insufficient_evidence' and DO NOT return a score.

- valuation.js — peer-percentile by default; cycle-adjusted branch (own trailing 5-year) when cycle_stage in {trough, late_cycle}; stale-snapshot flag if consensus_snapshot_date > 30 days old.

- technicals.js — absolute rubric per PRD §8.4 table; ±5–10 modifiers for RSI/MACD/volume/sector-relative-strength.

- options.js — only score when liquidity, IV rank, and implied/realized are all present; otherwise return status 'partial'.

- catalyst_risk.js — six structured components per PRD §8.6; HARD GATE: if peer_review_complete is false, cap final score at 60 regardless of rubric output. Surface peer_review status in the return object.

- Tests for each module: happy path, missing-input path, edge cases (insufficient MCS, missing peer review, stale consensus, cycle-adjusted valuation).

Phase 3 gate All six factor modules return well-typed objects on basket_9 fixture; tests passing; MCS module verifiably refuses scoring on basket_with_insufficient_mcs; Catalyst/Risk module verifiably caps at 60 on basket_with_missing_peer_review.

## Phase 4 — Weights, composite, baselines, confidence

- weights.js — getWeightsForSector() implementing all Section 7.1 dynamic adjustments: missing options (1:2 redistribution to technicals/catalyst), insufficient MCS (cap at 10%, redistribute 1/3 to fundamentals + 2/3 to catalyst), earnings proximity boost (+5 MCS, +3 options drawn pro-rata from fundamentals/valuation, auto-expires 2 trading days after call), regulatory/macro flag (+5 catalyst from technicals/options). Every adjustment must be logged in weights_adjustment_log.

- composite.js — straight weighted sum; also returns per-lens contribution for the explanation panel.

- baselines.js — three baselines per PRD §9.4: momentum-only (trailing 6-mo return), equal-weight composite (16.67% per lens), single-factor (MCS or fundamentals, whichever has the strongest theoretical claim for the sector). Also implement spearman() for rank correlation.

- confidence.js — High/Medium/Low badge based on data_completeness. DO NOT multiply the composite by confidence. Confidence is rendered separately in the UI.

- Tests: weights sum to 100 after every adjustment path (parametrize across all permutations); composite math; baseline outputs on known fixture; confidence levels on completeness fixtures.

Phase 4 gate Every dynamic-adjustment path produces weights summing to exactly 100. Baselines reproduce known fixture outputs. Confidence is verifiably absent from the composite formula (grep src/composite.js for 'confidence' should return nothing).

## Phase 5 — Orchestration, point-in-time, snapshots, tie-breaks, churn

- point_in_time.js — validate that every factor_score.as_of <= snapshot_date. Reject the snapshot if any input violates.

- tiebreak.js — deterministic ordering per PRD §9.5: skill_over_baseline > data_completeness > MCS skill > ticker alphabetical. Log every invocation.

- churn.js — detectRankChurn(prev, curr) flags any ticker moving >5 positions in <24h without a documented driver.

- snapshot.js — buildSnapshot() embeds full config (weights, normalization rules, tier thresholds, engine_version) inline; persistSnapshot() writes append-only JSON to snapshots/; loadSnapshot() and regenerateFromSnapshot() for the reproducibility test.

- ranker.js — top-level orchestrator: classify → score factors → fetch weights → composite → baselines → tiebreak → assign ranks → churn check → build & persist snapshot.

- Tests: end-to-end run on basket_9 producing 9 unique ranks; point-in-time rejection on out-of-date fixture; tiebreak determinism on known_ties.json; snapshot regenerates bit-identically from persisted config; rank churn flag fires on >5-position fixture move.

Phase 5 gate End-to-end ranker run produces ranks 1–9 with no duplicates, snapshot file written to disk, point-in-time check passes, regenerateFromSnapshot reproduces the snapshot byte-for-byte (modulo timestamps).

## Phase 6 — UI rendering

- priority_board.html + priority_board.js — render the Priority Board table per PRD §9.1 columns (including the new baseline composite, skill-over-baseline, equal-weight rank, snapshot date columns). Render the summary card per PRD §10.1.

- ticker_panel.js — per-ticker detail panel per PRD §10.2: factor contribution bars, weights-used breakdown (including adjustment log), top 3 drivers, top 3 risks, data-completeness checklist, peer-review status badge, sensitivity flag if rank delta vs. equal-weight > 3.

- UI safeguards per PRD §10.3: warning badge on incomplete data; 'sector template needs review' badge when classification is uncertain; explicit string 'Research priority — not financial advice' near the score; fragile-rank warning when one factor drives the score.

- Filter and sort controls per PRD §10.1.

Phase 6 gate Board renders for the 9-stock basket; sensitivity flags visible; peer-review badges visible; the string 'not financial advice' appears on the page; filtering/sorting work; clicking a row opens the per-ticker panel.

## Phase 7 — Methodology freeze + handoff

- Write METHODOLOGY.md per PRD §19: exact weights for each sector template, normalization rules per lens, tier thresholds, baseline definitions, engine_version, and the date the methodology was frozen.

- Add a CHANGELOG.md. Any future change to weights, normalization, or thresholds must bump engine_version and add a CHANGELOG entry.

- Final test pass; produce a sample snapshot for the current basket and include its filename in the handoff report.

Phase 7 gate METHODOLOGY.md exists and matches code; engine_version in code matches snapshot tags; full test suite green; handoff report (Section 9.2) produced.

# 5. Required Function Signatures

Implement these signatures exactly so downstream code (UI, future ML, future bot) has a stable contract.

### classifier.js

classifySector(ticker, companyData) → { primary: string, secondary?: string, blend?: [number, number], // sums to 1.0 rationale: string }

### normalizer.js

crossSectionalPercentile(rawValues: number[], target: number, options) → number // 0-100, winsorized per rules absoluteRubric(rawValue: number¦string, rubricSpec: object) → number // 0-100

### weights.js

getWeightsForSector(sectorTemplate, dataCompleteness, flags, sectorBlend?) → { weights: { fundamentals, mcs, valuation, technical, options, catalyst_risk }, adjustments: Array<{ reason, delta: object, ts: string }> } // Invariant: sum of weights must equal 100 after all adjustments.

### factors/*.js — uniform signature

scoreFundamentals(tickerData, asOfDate, context) scoreMcs(tickerData, asOfDate, context) scoreValuation(tickerData, asOfDate, context) scoreTechnicals(tickerData, asOfDate, context) scoreOptions(tickerData, asOfDate, context) scoreCatalystRisk(tickerData, asOfDate, context) Each returns: { score: number ¦ null, status: 'ok' ¦ 'partial' ¦ 'insufficient_evidence' ¦ 'capped_no_peer_review', normalization_mode: 'percentile' ¦ 'absolute_rubric' ¦ 'structured', inputs_used: object, as_of: string, // ISO date notes?: string }

### composite.js

computeComposite(factorScores, weights) → { composite: number, // 0-100 contributions: { lens: number, ... } } // per-lens contribution

### baselines.js

computeBaselines(basket) → { momentum: { rank: object, composite: object }, equal_weight: { rank: object, composite: object }, single_factor: { rank: object, composite: object, factor: string } } spearman(rankA: object, rankB: object) → number // -1.0 to +1.0

### confidence.js, tiebreak.js, churn.js

computeConfidence(dataCompleteness) → { level: 'High' ¦ 'Medium' ¦ 'Low' } enforceTieBreak(rankedTickers) → { ordered: Array, ties_logged: Array<{a, b, basis}> } detectRankChurn(prevSnapshot, currentSnapshot) → Array<{ ticker, prev_rank, curr_rank, delta, has_documented_driver }>

### snapshot.js

buildSnapshot(rankedTickers, config, basket, baselines) → object // includes engine_version, all config inline, ranked data persistSnapshot(snapshot) → string // path to written file loadSnapshot(snapshotId) → object regenerateFromSnapshot(snapshotId) → object // for reproducibility test; must match persisted file

### ranker.js

rankUniverse(basket, asOfDate, options) → { ranked: Array, // length = basket size, ranks 1..N snapshot: object, // full audit record baselines: object, // from computeBaselines sensitivity: object, // equal-weight ranks + flagged tickers churn_flags: Array, warnings: Array }

# 6. Test Plan

Tests are not optional and are not deferred. Write tests in the same phase as the code they cover. Use fixtures, not live data, for all tests.

| Test file | Verifies | Phase |
| --- | --- | --- |
| normalizer.test.js | Percentile correctness, winsorization, single-stock and sparse-sector edge cases. | 2 |
| classifier.test.js | Single-label and hybrid classification; default fallback. | 2 |
| factors/*.test.js | Each lens: happy path, missing-input path, special rules (MCS insufficient, catalyst peer-review cap, cycle-adjusted valuation, stale consensus). | 3 |
| weights.test.js | Every dynamic-adjustment path produces weights summing to 100; logs every adjustment. | 4 |
| composite.test.js | Weighted sum correctness on fixtures; contributions sum to composite. | 4 |
| baselines.test.js | Momentum, equal-weight, single-factor ranks match expected on known basket. Spearman on known rank pairs. | 4 |
| confidence.test.js | Badge levels match completeness inputs. Confidence is verifiably NOT in composite formula. | 4 |
| tiebreak.test.js | Deterministic ordering on known_ties.json. Tie-break basis logged. | 5 |
| churn.test.js | >5-position move flagged; ≤5-position move not flagged; documented-driver exception works. | 5 |
| point_in_time.test.js | Reject snapshot when any factor as_of > snapshot_date. | 5 |
| snapshot.test.js | regenerateFromSnapshot reproduces persisted snapshot bit-identically (modulo timestamps). | 5 |
| ranker.e2e.test.js | End-to-end on basket_9: 9 unique ranks, snapshot persisted, baselines computed, sensitivity flags applied. | 5 |

# 7. Anti-Patterns — Do Not Do

These are hard rules. Violations should abort the build.

- Do NOT hardcode ticker symbols anywhere in src/. All logic iterates over the universe. Ticker names appear only in fixtures, config (if defining sector overrides), and the UI.

- Do NOT fabricate scores when inputs are missing. Return status: 'partial' or 'insufficient_evidence' and let weights.js redistribute.

- Do NOT reintroduce the v1 confidence multiplier. Confidence is rendered as a badge separately from the composite. `composite × confidence_factor` is forbidden.

- Do NOT short-circuit point-in-time discipline. Any input with as_of > snapshot_date invalidates the snapshot.

- Do NOT use absolute tier thresholds without the skill-over-baseline check. Tier A+ requires both ≥80 composite AND ≥+15pp skill (PRD §9.2).

- Do NOT skip the peer-review gate on Catalyst/Risk. Without peer_review_complete = true, the lens score caps at 60 regardless of rubric output.

- Do NOT modify dashboard code outside ranking_engine/ in V1. Inputs are read-only.

- Do NOT defer tests to a later phase. Tests ship with the code they cover.

- Do NOT skip snapshot persistence. Every ranker run produces a persisted append-only snapshot. Corrections create new snapshots; never overwrite.

- Do NOT use the word 'buy', 'sell', 'recommend', or 'signal' in any UI string. The dashboard says 'research priority,' not investment advice.

- Do NOT use the catalyst/risk lens to break ties without surfacing that it's the subjective lens deciding. Tie-break order (PRD §9.5) is fixed.

- Do NOT scrape live market data in V1. All inputs come from the DATA object the dashboard already populated.

# 8. Definition of Done

V1 is complete when every item below is verifiable. This mirrors PRD §15.

- Ranking board page exists and is accessible from the dashboard top-level nav.

- Current 9-stock basket ranks 1–9 with no duplicate ranks.

- Every ticker shows: sector template, weights used (with adjustment log), all six lens scores, composite, baseline composite, skill-over-baseline, confidence badge, tier, top drivers, top risks, next action.

- All factor and composite scores are in [0, 100].

- Weights sum to exactly 100 for every ticker after dynamic adjustments. (Programmatically asserted.)

- Missing options / MCS data triggers redistribution and confidence change, never fabricated values.

- At least 2 contrast names are present in V1 basket.

- Catalyst/Risk lens is peer-reviewed for every A and A+ candidate. Tickers without peer review are visibly capped.

- Baselines computed; skill-over-baseline shown for every ticker.

- Equal-weight rank computed; sensitivity flag visible where |rank − equal_weight_rank| > 3.

- Tier A+ requires both ≥80 composite AND ≥+15pp skill; tier system catches the always-up trap.

- Tie-breaks are deterministic and logged.

- Point-in-time discipline enforced: no input with as_of > snapshot_date in any persisted snapshot.

- Snapshot is regenerable bit-identically from its persisted config (reproducibility test passes).

- Rank churn flag fires correctly on >5-position moves.

- Full unit-test suite green. Test count reported.

- METHODOLOGY.md frozen and matches code constants. engine_version recorded.

- README explains how to run tests, generate a snapshot, and view the board.

- No 'buy/sell/recommend/signal' strings in UI. 'Research priority — not financial advice' string visible.

# 9. Reporting Protocol

## 9.1 Per-phase report (at every gate)

- Files created or modified (paths).

- Tests added; count of tests passing / failing.

- Any ambiguities in the PRD encountered, and how you resolved them.

- Sample output: for Phases 4+, include the composite score and baseline score for one fixture ticker so the user can sanity-check the math.

- Any blocker requiring a user decision before continuing.

- Estimated time to next gate.

Then wait for explicit user confirmation before starting the next phase. Do not auto-advance.

## 9.2 Phase 7 final handoff report

- Full test count, green.

- Sample snapshot filename and a one-line summary of the top-ranked ticker (composite, skill, tier).

- Spearman correlation of v2 composite vs. each of the three baselines (sanity check for momentum echo and single-factor dominance).

- List of any tickers flagged for sensitivity (|rank − equal_weight_rank| > 3).

- List of any tickers with insufficient MCS, missing options, or missing peer review.

- engine_version, METHODOLOGY.md frozen date, and the CHANGELOG initial entry.

- Two open questions or candidate improvements for V2 (Phase 2 of the rollout plan), framed as concrete proposals.

# 10. Out of Scope for V1

These items are deferred. Do not implement them in V1 even if they seem helpful.

- Universe expansion beyond the current 9-stock basket (Phase 2 of PRD rollout).

- Backtest harness on historical data (PRD §17 — V2 scope).

- Factor correlation audit (PRD §18 — runs quarterly starting Phase 2).

- Live-market data ingestion. Inputs come from the existing DATA object only.

- ML / bot integration (Phase 5 of PRD rollout).

- Options volatility-surface scoring beyond the V1 scope in PRD §8.5 (deferred to V4 per earnings v2).

- Daily auto-refresh scheduler. V1 produces a snapshot on demand; cadence policy is documented but not automated.

- Daily/weekly email digests or alerts.

- Multi-user authentication or role-based access.

# 11. Closing Note

This instruction is intentionally phased. The Phase 0 plan-and-confirm step is not a formality — it catches mismatches between the PRD's assumed DATA shape and the dashboard's actual DATA shape early, when fixing them is cheap. The per-phase gates protect Rahul from receiving a 5000-line PR that's hard to review.

If anything in the PRD or in this instruction is ambiguous, surface the ambiguity rather than guessing. The cost of one clarifying question is much less than the cost of a methodology bug that propagates through every snapshot. Both PRDs were rewritten precisely because methodology bugs compound.

Claude Code Instruction — Dynamic Growth Stock Priority Ranking V1 Build